DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS October 4, 2006

| RIG 453 | 139 | 363 |
| --- | --- | --- |
| CAMERON | 1614 | 1614 |
| HALLIBURTON | 3402 | 3402 |
| SCHLUMBERGER | 2343 | 2343 |
| ISDL | 139 | 647 |
| ISS | 128 | 2344 |

Well: WKF_W23

Rig/Contractor: 	Rig 453	Report Date: October 4, 2006

Supervisor:	Campbell, Glenn R.

Steel, George A.

| AFE Number: | 40000460 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 1.0 | AFE Cost/Days: | $1,278,800 |
| Daily Cost: | $ 180,946 |  |  |
| Total Cost: | $ 180,946 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W23 |
| --- | --- |
| Management Summary: | Skid rig from WKF W-6a to WKF W-23. Rotate BOP's, reinstall access ways landings & stairs. Pressure test BOP off critical path. Repair airlift water supply system. Obtain permit & begin rigging up wireline BOP's. |
| Current: | Rigging up wireline equipment. |
| Planned: | Continue with w/line program. |