DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 01, 2006

| RIG 453 | 166 | 363 |
| --- | --- | --- |
| CAMERON | 1641 | 1641 |
| HALLIBURTON | 3428 | 3428 |
| SCHLUMBERGER | 2370 | 2370 |
| ISDL | 166 | 647 |
| ISS | 155 | 2357 |

Well: WKF_W23A

Rig/Contractor: 	Rig 453	Report Date: November 01, 2006

Supervisor:	George, Steel

Glenn Campbell

| AFE Number: | L0501G660 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 21.2 | AFE Cost/Days: | $5,948,157 |
| Daily Cost: | $857,763 |  |  |
| Total Cost: | $5,668,221 | Planned MD/TVD: | 3339.00/2797.24 |
| Casing Size: |  | Actual MD/TVD: | 3338.00/2382.04 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W23A |
| --- | --- |
| Management Summary: | Complete RIH & land 2-7/8" completion as per program. Pressure test hanger seals, OK. Pressure test SSSV, OK. R/up HES wireline & RIH w/ N-test tool. Howco pressure up tubing & set packer. POOH w/ N-test tool. Pressure test tubing, packer & casing to 2000psi, solid. R/down wireline, remove landing jnt & set BPV. N/down BOP & n/up xmas tree. Pressure test same, pull BPV & release rig to rig move operations, WKF to HLA. Trip drill. |
| Current: | Rig released to rig move operations, WKF to HLA. |
| Planned: | Rig move operations, WKF to HLA. |