Report for : Dan Daniels / Mark Calicutt  / Andy Choy

Compiled by : Gareth Munro / Phil Rady

| WELL | WKF W12A |
| --- | --- |
| DATE | 1-12-2009 |
| REPORT # | 3 |
| MIDNIGHT ACTIVITY | Rig up mud pump 3 and manifold. |  | ROP DATA (LAST 24 hours) | m/hr | DEPTH (m) |
| MIDNIGHT DEPTH | 828.6 m |  | MINIMUM | - | - |
| TVD | 812.8 m |  | MAXIMUM | - | - |
| PROGRESS LAST 24 hrs | - |  | AVERAGE | - | - |

| PRELIMINARY FIELD PICKS | ACTUAL TOP (mMDRT) | ACTUAL TOP (mTVDRT) | ACTUAL TOP (mTVDSS) RT to MSL | HIGH/ LOW (mTVD) | PROGNOSED TOP (mMDRT) | PROGNOSED TOP (mTVDRT) |
| --- | --- | --- | --- | --- | --- | --- |
| Base of High Velocity Channel |  |  |  |  | 2310.0 | 1381.7 |
| Mid Miocene Marker |  |  |  |  | 3840.0 | 1841.7 |
| Top of Lakes Entrance Formation |  |  |  |  | 3940.0 | 1941.7 |
| Top of Latrobe Group |  |  |  |  | 4352.0 | 2271.1 |
| Top P1.1 West |  |  |  |  | 4378.0 | 2297.7 |
| Top Coarse Clastics (SBP3) |  |  |  |  | 4392.0 | 2311.7 |
| Top M1.3U (PSB7) |  |  |  |  | 4416.0 | 2335.7 |
| PSB5 |  |  |  |  | 4422.0 | 2341.7 |
| PSB4 |  |  |  |  | 4426.0 | 2345.7 |
| Top M1.4U (SB13) |  |  |  |  | 4435.0 | 2354.7 |
| Top M1.4L |  |  |  |  | 4452.0 | 2371.7 |
| M1.4C |  |  |  |  | 4458.0 | 2377.7 |
| M1.4C OOWC |  |  |  |  | 4459.0 | 2379.5 |
| Top M1.5 |  |  |  |  | 4468.0 | 2387.7 |
| M1.4B OOWC |  |  |  |  | 4469.0 | 2388.4 |
| Total Depth |  |  |  |  | 4529.0 | 2448.3 |

| Current Formation | - |
| --- | --- |

| GAS DATA | DEPTH (m) | TOTAL GAS (U) | C1 % | C2 % | C3 % | C4 % | C5 % | H2S ppm |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MAX (Reserval) | - | - | - | - | - | - | - | - |
| MAX (GFF) | - | - | - | - | - | - | - | - |
| BG (Reserval) | - | - | - | - | - | - | - | - |
| BG (GFF) | - | - | - | - | - | - | - | - |
| TRIP GAS (Reserval) | - | - | - | - | - | - | - | - |
| TRIP GAS (GFF) | - | - | - | - | - | - | - | - |
| CONNECTION GAS | - | - | - | - | - | - | - | - |

| BIT DATA | PRESENT BIT | PREVIOUS BIT |
| --- | --- | --- |
| BIT No. |  |  |
| SIZE (in) |  |  |
| MANUFACTURER/TYPE |  |  |
| JETS (/32 inch) |  |  |
| DEPTH IN (m) |  |  |
| DEPTH OUT (m) |  |  |
| METRES ON RUN (m) |  |  |
| HRS ON BTM 24hrs/total |  |  |
| BIT CONDITION |  |  |
| RPM RANGE 24hrs |  |  |
| Pump Hrs 24 hrs / total |  |  |
| Krevs 24 hrs / total |  |  |

| 24 HOUR SUMMARY | Test BOP’s, TDS, TIW’s, grey valves, mud pumps, choke, stand pipe and cement manifolds 300 / 5000 psi for 5 minutes. HCR kill valve and choke valve # 16 leaked, function grease and work valves, good test. Rig down surface lines, pull out of hole test plug, lay out 5-1/2” test assembly. Run in hole jars and 5-1/2” HWDP from derrick and lay out sideways. Rig up casing test surface lines 300 / 500 psi for 5 minutes, then conduct casing test to 1000 psi for 15 minutes. 1 bbl pumped and 1 bbl bled back. Make up combo tool and wear bushing to run in hole and set wear bushing, layout combo tool. Pick up 5-1/2” HWDP and DP from deck and run in hole to 430.0 mMDRT. Circulate through drill string to clear any scale and test mud pump 1 and 2. Rack back drill pipe in derrick. Conduct rig service, grease crown, block, TDS, pipe handler, tracks and draw works. |
| --- | --- |
| 02-12-2009 5 AM UPDATE | Rig up mud pump 3 manifolds and bring on oil base mud on board. Install landings and stairs on 1200 bbls tank and 3rd mud pump. Continue to rig up mud pump 3 manifolds, bleed off’s, suction and discharge hoses. Bring on emergency escape for rig floor and install down to mud dock. 828.6 mMDRT (812.8 mTVDRT) |