LAKES OIL N.L.

A.C.N. 004 247 214

YORK No. 1

WELL COMPLETION REPORT

PEP 158 - VICTORIA

by

J.A. MITCHELL &  J.N. MULREADY

Lakes Oil N.L.

Level 11,

500 Collins Street

MELBOURNE  3000

December, 2002

TABLE OF CONTENTS

Page No.

1.0	SUMMARY		1

2.0	WELL HISTORY		3

2.1	General Data		3

2.1.1	Well Name & Number	3

2.1.2	Location	3

2.1.3	Elevations	3

2.1.4	Petroleum Tenement	3

2.1.5	Name of Operator	3

2.1.6	Other Participants	3

2.1.7	Date Drilling Commenced	3

2.1.8	Date Drilling Completed	3

2.1.9	Date Rig Released	3

2.1.10	Drilling Time to TD	3

2.1.11	Total Depth		         3

2.1.12	Status		         3

2.2.	Rig Data		4

2.2.1	Drilling Contractor	4

2.2.2	Rig	4

2.2.3	Draw Works	4

2.2.4	Draw Works Engines	4

2.2.5	Substructure	4

2.2.6	Cellar Size	4

2.2.7	Rotary Table	4

2.2.8	Catwalk	5

2.2.9	Mast	5

2.2.10	Crown Block	5

2.2.11	Swivel	5

2.2.12	Kelly	5

2.2.13	Catheads	5

2.2.14	Travelling Block	5

2.2.15	BOP’s	5

2.2.16	Accumulator	6

2.2.17	Mud Tanks	6

2.2.18	Mud Pumps	6

2.2.19	Mixing / Cement Pump	6

2.2.20	Shale Shaker	6

2.2.21	Instruments	6

2.2.22	Drill String	6

2.2.23	Handling Equipment	6

TABLE OF CONTENTS  (Cont.)

Page No.

2.3	Drilling Data		8

2.3.1	Drilling Data Summary	8

2.3.2	Hole Sizes and Depths	12

2.3.3	Casing and Cementing	12

2.3.4	Deviation Surveys	12

2.3.5	Drilling Fluid	12

2.3.6	Physical Mud Properties	13

2.3.7	Water Supply	13

2.3.8	Perforation Record	13

2.3.9	Plugging and Cementing	13

2.4	Logging and Testing	14

2.4.1	Wellsite Geologist	14

2.4.2	Mudlogging	14

2.4.3	Ditch Cutting Samples	14

2.4.4	Coring	14

2.4.5	Sidewall Cores	14

2.4.6	Testing	14

2.4.7	Wireline Logs	14

2.4.8	Temperature Surveys	15

2.4.9	Velocity Survey	15

3.0	GEOLOGY		16

3.1	Reasons for Drilling	16

3.2	Stratigraphic Prognosis	17

3.3	Stratigraphy		18

3.4	Hydrocarbon Shows	27

4.0	DISCUSSION AND CONCLUSIONS	28

5.0	COMPLETION 		29

TABLE OF ATTACHMENTS

LIST OF FIGURES

Figure 1		Locality Map for York-1

Figure 2		Drilling Time/Depth Curve

Figure 3		Gippsland Basin Stratigraphic Table

Figure 4		Depth Structure Map York Prospect

Figure 5		Seismic Line LGY00-04 York prospect

LIST OF TABLES

Table 1		Stratigraphic Table for York-1

LIST OF APPENDICES

Appendix 1		Cuttings Descriptions

Appendix 2		Core Analysis Results - Core Laboratories Australia

Appendix 3		Bit Record

Appendix 4		Well Location Survey Plan

LIST OF ENCLOSURES (Pocket)	SCALE

Enclosure 1	Composite Well Log	1:500

Enclosure 2	Geoservices Mudlog	1:500

Enclosure 3	Schlumberger Well Logs	1:500

Suite 1 (833.5m L)	1:200

Type Log

HALS-MCFL-BHC-GR-SP

Interval (m) 	 883.5 – 434.0 (GR to Surface)

Schlumberger Well Logs	1:500

Suite 2 (1196.0m L)	1:200

Type Log

HALS-MCFL-BHC-TLD-CNL-GR-SP

Interval (m) 	1191.0 – 904.0 (GR-CNL 904.0 – 883.5m)

1.0	SUMMARY

York-1 was was the first well to be drille by Lakes Oil in PEP 158 of the Gippsland Basin, and was located approximately 16 kilometres east of Yarram and 7 km south of the township of Woodside.   The closest wells were Woodside South-1(1965), approximately 5 kilometres to the east and Gippsland Frome Lake-3 (1956), 2 kilometres to the south west.

York-1 was drilled to assess the hydrocarbon potential of a robust four-way dip closure with Latrobe Group sands as the primary target, with the underlying non-conformable Strzelecki Formation sands as a secondary target. A glauconitic sand at the base of the Lakes entrance Formation provided another secondary target.

York-1 spudded on March 01st , 2001 and surface hole (311 mm./12.25") was drilled to 441m.    Surface casing (244 mm./9.625") was set at 433.0m and 216 mm. (8.5") hole was drilled to 522.7m. Core-1 was then cut over the basal glauconitic sand in the Lakes Entrance Formation and the top of the Latrobe Group. After coring, 216 mm. (8.5") hole was drilled to 883.0m and intermediate logs were run. A decision was then made to deepen the well to 907.0m, and intermediate casing was set at 903.0m. Following this, 156mm hole was drilled to 1117.9m, where core-2 was cut over a Strzelecki Formation sand. Drilling then continued to a total depth of 1200 m, which was reached on the 14th  March 2002.

At York-1 a typical western on-shore Gippsland Basin sedimentary section was encountered, with a highly weathered basalt intersected between the Latrobe and Strzelecki Groups. The first secondary target, the glauconitic sand at the base of the Lakes Entrance Formation, was present as predicted, but the sand had no hydrocarbon shows and very poor reservoir quality.

The primary target, the Latrobe Group sands, were intersected 5.0m high to prognosis and approximately 40.0m high to the nearby Frome Lake Gippsland-3 well. This confirmed the structure at the York-1 location. No significant hydrocarbon shows were encountered within the Latrobe Group.

The secondary target, Strzelecki Group sands were intersected 56.5m low to prognosis. The sands were approximately 22.5m high to the nearby Woodside South-1 well, but they also had no significant hydrocarbon shows. Reservoir quality was poor to fair.

After logging, as no economic hydrocarbon shows were observed, abandonment plugs were run and the rig was released on the 16th March 2002.

2.0	WELL HISTORY

2.1	General Data

2.1.1	Well Name and Number	:	YORK No.1

2.1.2	Location	:	Latitude  :	    38°34’57.40"S

Longitude : 146°51’36.96"E

Easting   :	   487 829.35

Northing  :	5 729 515.75

Seismic   :	VP 318

Line LGY00-04

2.1.3	Elevations 	:	G.L. :	11.21m. A.S.L.

K.B. :	13.21m. A.S.L.

2.1.4	Petroleum Tenement	:	PEP 158

2.1.5	Name of Operator	:	LAKES OIL N.L.

A.C.N. 004 247 214

11th Level,

500 Collins Street,

MELBOURNE   3000

2.1.6	Other Participants	:	Amity Oil NL (5% Royalty)

2.1.7	Date Drilling Commenced:	0000 hours 01st March, 2002

2.1.8	Date Drilling Completed	:	2030 hours 14th March, 2002

2.1.9	Date Rig Released	:	0900 hours 16th March, 2002

2.1.10	Drilling Time to T.D.	:	4.6 days

2.1.11	Total Depth	:	Driller  :	1200.0m.

Logger :	1196.0m.

2.1.12	Status	:	Plugged and Abandoned.

2.2	Rig Data

2.2.1	Drilling Contractor	:	Sides Engineering Pty Ltd

25 Garden Road,

Clayton, VIC, 3168

2.2.2	Rig	:	No.16

Cardwell HL

2.2.3	Draw Works: 		Cardwell Double Drum with water-cooled double brakes total area 1832 sq inch. Mechanical clutches band type self energising. 1 ½” ASA duplex drive chain 68,000 lbs rated. Main Drum is Lebus lagged.

2.2.4	Draw Works Engines:		Two General Motors 6/71N total 440 hp diesel engines with 5 speed synchromesh Mack transmission. 1 1/4'’ ASA triplex compound.

2.2.5	Substructure: 		Raised earthen pad. Rig weight bears directly on ground. Concrete lined cellar and surrounding 1.2 metres raised above ground level concrete pad for stable load bearing. 8’3” minimum clearance below rotary table and ground.

Rear steel substructure 8’5” high above ground level with floor area 14' 5” wide and 5’3” deep behind table

3’ wide walkways on either side of rig, one has a doghouse on the driller’s side.

Total loading 250,000 Lbs.

2.2.6	Cellar Size:		2m X 1.3m X 1.5m Deep ( below ground level )

2.2.7	Rotary Table:		Brewster OB18. torque tube driven

Rated capacity 167 tons static

Rated capacity 83.5 tons dynamic

Baasch Ross Roller drive bushing

Speed 25 to 250 rpm, torque 25,000 ft/lb

2.2.8	Catwalk:		Two each 3’ wide full length of rig each with guide rails and steps.

2.2.9	Mast: 		Telescoping lattice mast fabricated using 114mm tubular main members and 73mm cross braces. Hydraulic raised and then telescoped with block and bridle designed for 150,000 lbs without guys and 250,000 lbs with guys. Has been inspected and was certificated for 160,000 lbs to AS 1418 in 2000.

Monkey board will rack 8,000’ drill string and collars in 60’ stands.

Crown saver installed.

2.2.10	Crown Block:		Four main steel roller bearing sheaves grooved 1 1/8” line 30 inch diameter steel, 5” shaft. One rear carry over sheave. 1 x Sandline Sheave grooved for 9/16” line

2.2.11	Swivel: 		National N-35

Rating 184 tons static, 112 tons dynamic. 4000 psi working 8,000 psi test 2 ¼” opening.

2.2.12	Kelly: 		3 ½” square drive, 40’ long.

2.2.13	Catheads:		Two manual Catheads.

2.2.14	Travelling Block: 		One National Ideal 42” triple sheaves 160,000 lb dynamic rating with 6’ long links. Ropes 1” 6x37 I.W.R.C 37.5  ton tensile 6 falls.

2.2.15	BOP’s:		Cameron 7 1/16” twin gate space saver with blind and 3 ½” pipe rams 3000 psi rated. One (1) Hydril 7 1/16" 3000 psi annular.

2.2.16	Accumulator:		Hydril 4 station 90 gallon.

2.2.17	Mud Tanks: 		Two skid mounted steel mud tanks each 8’ X 4’ X 40’.

Sand trap section		20 bbls

Desilter section			60 bbls

Suction Tank			120 bbls

Settling Tank			50 bbls.

Total capacity			250 bbls.

Mud Mixing tank c/w pump	25 bbls

2.2.18	Mud Pumps: 		Two Ideco Model T-440 double-acting triplex pumps, belt driven by two GM 6/71 440 BHP diesels. Each fitted with 3” Cameron type B safety valves. Rating each pump: 7 ¼” liners 805 gpm @ 800 psi. 6 1/2” Liners 640 gall/min @ 1000 psi. 5” Liners 306 gall/min @ 1783 psi.

2.2.19	Mixing/Cement Pump: 		Gardner Denver 5 X 6 duplex powered by 90 hp Diesel motor.

2.2.20	Shale Shaker: 		Dual screen Linear motion Shaker.

2.2.21	Instruments: 		Two Cameron 5000 psi mud gauges.

Pump speed. Martin-Decker type FS weight indicator 160 load cell. Make-up torque indicator.

2.2.22	Drill String: 		240 joints 3-1/2" drill pipe c/w 3.1/2( IF connections 13.5 lbs/ft grades G and E premium.

Two 3-1/2" IF pup joints 6 ft & 10 ft.

12 x 6” slick collars 64 lbs/ft, 4 ½" FH connections.

12 x 4 ¾" collars spiral 45 lbs/ft 3-1/2" IF connections.

2.2.23	Handling Equipment: 		Elevators

Two set of 3½" 150 ton 18 degree elevators.

One set of 3½" 100 ton square neck tubing elevators.

One set 9-5/8" side door casing elevators.

One set 7” single joint casing elevator

One set 7” 100 ton side door casing elevators.

One set 5-1/2" single joint casing elevators.

One set 4-1/2” 100 ton side door casing elevators

Slips

Two set 3½" drill pipe slips.

One set 4¾" drill collar slips.

One set 6" drill collar slips.

One Baasch Ross Dog Collar 3-1/2” – 9-5/8”

2.3	Drilling Data

2.3.1	The following is the daily operations summary for York-1. It has been compiled from the tour sheets and daily drilling reports. Onsite drilling supervision for Lakes Oil N.L. was provided by P. Dwyer. Further details are provided in the time/depth curve (Figure 2) and the time analysis chart (Figure 3).

The depths in the following summary are those reached at 2400 hours on each day with the operations given for the previous 24 hour period.

Date	Depth	Operation

01.03.02	344.0m.	Held pre-spud meeting with night crew and service - personnel (2200hs to 2400hrs – 28 Feb) - Spud York-1. Drilled 311mm hole from surface to 90m. Held pre-spud meeting with day crew and service personnel. Drilled to 98m. Rig repair to #1 pump rod packing Drilled to 125m. Light mud losses +/- 10 bph. Rig repair to DP slips. Drilled to 344m. Intermittent mud losses to 30 bph through bottom of Jenny’s Point Fm.

02.03.02	441.0m.	Drill 311mm hole from 344m to 412m. Rig repair to pump #1 liner seal. Drill to 441m. Wiper trip to 68m. Hole condition good. Rig line. Break circulation through bit. RIH to bottom. No fill. Circulate hole clean. POH to run casing. Rig to run casing. Run 37 jts 244mm 36# K55 R3 casing.

03.03.02	441.0m.	Pick up landing joint. Land 244mm casing at 433m. Circulate casing. Cement 244mm casing with 10 cu.m 15.6ppg cement. Displace cement. Bump plug with 4500 kPa. Wait on cement. Rig out conductor. Laid out landing joint. Top annulus with 20sx cement. Remove rotary table and rotary beam. Install casing head and BOP’s.

04.03.02	441.0m.	Install BOP’s. Function test. Rig repair. Wait on kelly hose. Laid out 311mm bit and bit sub. RIH with 216mm BHA

05.03.02	481.0m.	RIH. Tag cement wiper plug at 422m. Test BOP’s. Drill cement, shoe track and 311mm rathole to 441m. Drill 216mm hole to 446m. Circulate hole clean. FIT = 11.1 ppge. Dump and clean mud tanks. Displace hole to KCl/PHPA mud. Rig repair to liner swabs on pump #1. Drill to 460m. Rig repair to rotary drive. Drill to 465m. Circulate sample. Drill to 480m. Rig repair to pump clutches/throttles. Drill to 481m. POH. Cleaned out bit nozzles and float. RIH.

06.03.02	522.7m.	RIH with bit #2RR. Drill 216mm hole from 481m to 517m. Circulate sample. Drill to 520m. Circulate sample. Drill to 522.7m. Circulate and raise mud weight to 1.13 SG. POH. Make up core bbl. RIH. Ream tight hole from 450m to 519m.

07.03.02	670.0m.	Ream tight hole from 519m to 522.7m. Cut core #1 from 522.7m to 533m. Circulate sample Core to 535m and circulate sample. Core to 537m and circulate sample. Core to 539.2m. Circulate sample. POOH. Chain out. Recover core. 11.2m = 70% Lay down core bbl. RIH with bit. Drill 216mm hole from 539.2m to 670m.

08.03.02	883.0m.	Drill 216mm hole from 670m to 862m. Circulate sample. Drill to 883m. Circulate hole clean. Wiper trip to 509m. Minor overpull 650m to 540m. RIH to bottom. No fill. Circulate and condition mud. POH.

09.03.02	907.0m.	POH. Rig up Schlumberger. Log to TD Pick up new bit. RIH. Ream under-gauge hole from 875m to 883m. Drill 216mm hole from 883m to 907m. Circulated hole clean. POH. Rig to run casing. Run 178mm casing.

10.03.02	907.0m.	Run 178mm casing to 903m. Circulate and condition hole. Pump 7 cu.m cement. Displace with mud. Plug not Bumped. WOC. Set slips with 50klbs tension. Dump mud tanks and clean same. Cut 178mm casing and dress stub. Nipple up BOP’s. Lay down 6” drill collars

11.03.02	974.0m. 	Test BOP’s to 10,000kPa. Rig repair. Clean out 4-3/4” DC’s. Pick up 156mm BHA. Circulate DC’s at high rate to clean. RIH. Tag bridge at 814m. Lay down 8 singles. RIH with 4 stands. Wash from 814m to 860m. Drill cement, float equipment and rathole to 907m. Drill 156mm hole from 907m to 911m. Circulate and FIT. 11.2 ppge. Dump mud tanks and clean same. Drill to 916m. Displace to KCl/polymer/Glycol mud. Circulate sample. Drill to 931m. Circulate sample. Drill to 965m. Circulate sample. Drill to 974m.

12.03.02	1117.0m.	Circulate sample at 974m. Drill 156mm hole from 974m to 1000m. Circulate sample. Drill to 1096m. Raised mud weight to 1.07 due to minor cavings. Circulate sample. Drill to 1099m.  Circulate sample. Drill to 1104m. Circulate sample. Drill to 1108m. Circulate sample. Drill to 1117m.

13.03.02	1132.2m.	Drill 156mm hole to 1117.9m. Circulate sample. Make 11 stand wiper trip to 907m. Wash 6m fill. Circulate hole clean. POH. Make-up core bbl. RIH. Wash core bbl to bottom. Cut core #2 from 1117.9m to 1132.2m Rig repair to rotary. POH to shoe. Shut-in well and repair. RIH. Bridge at 978m. Wash through bridge to 990m. Mix pill. POH.

14.03.02	1200.0m.	Lay down core. Recover 4.9m = 34%. Lay down bbl. RIH with drilling BHA to 800m. Break circulation. RIH to 1117m. Wash through bridge at 990m. Ream core track from 1117.9m to 1132.2m. Drill 156mm hole from 1132.2m to 1200m. Circulate sample. Wiper trip to 1115m Circulate and condition hole. Pump weight pill. POH.

15.03.02	1200.0m.	POH with bit 4RR.Rig up Schlumberger. Run log 1: HALS-BHC-MCFL-DLD-BNL-GR. Log #2: CMR. Tool would not pass 917m. Rig down Schlumberger. RIH with open-ended drill pipe to 927m. Circulate hole clean. Mix and pump 54sx cement plug over interval 927m to 860m. POH 5 stands to 831m. Circulate pipe clean. Lay down excess DP and DC’s. Lay down kelly. Tag cement at 863m with 5,000kg. Test to 7000kpa.. Lay down DP. Rig down BOP’s.

16.03.02	1200.0m.	Standby. Rig down BOP’s. Set 20sx cement plug #2 from 40m to 5m. Release rig 0900 Hrs.

2.3.2	Hole Sizes and Depths :

12.25" / 311 mm. to 441.0m.

8.5" / 216 mm.  to  907.0m.

6.125" / 156 mm.  to  Total Depth

2.3.3	Casing and Cementing :

Surface

Size -	9.625" / 244 mm.

Weight -	64.9kg/m.

Grade -	K55

Shoe Setting Depth -	433.0m.

Quantity of Cement -	10 cubic metres “A” 15.6 ppg

Top up with 20 sx “A”

Intermediate

Size -	7" / 178mm.

Weight -	34.2kg/m.

Grade -	K55

Shoe Setting Depth -	903.0m.

Quantity of Cement -	7 cubic metres “A”.

2.3.4	Deviation Surveys :

| Depth | Deviation | Depth | Deviation | Depth | Deviation |
| --- | --- | --- | --- | --- | --- |
| (metres) | (degrees) | (metres) | (degrees) | (metres) | (degrees) |
| 63 | 0.25 | 481 | 1.25 | 1118 | 0.75 |
| 189 | 0.50 | 523 | 1.75 | 1200 | 0.25 |
| 322 | 0.00 | 883 | 1.00 |  |  |
| 441 | 1.00 | 907 | MR |  |  |

2.3.5	Drilling Fluid :

(a) Spud - 441m. 	Type -	Gel Spud Mud

Additives -	Ausgel, Ausben, Caustic, Enerseal-F.

(b) 441 – 907m.  	Type -	KCl – PHPA-Polymer

Additives -	KCl Tech, PHPA, Auspac-R, Caustic,  Soda Ash, Xantemp SD, Barytes, Biocide 25% Glute.

(c) 907 – 1200m.  	Type -	KCl – Glycol-Polymer

Additives -	KCl Tech, Glycol CP, Soda Ash, Auspac-R, Caustic,  Xantemp SD, Barytes, Ausdex, Biocide 25% Glute.

2.3.6	Physical Mud Properties :

| Date | Wt. | Vis. | WL | FC | pH | PV/YP | Gels | K+ | Solids | Cl- | Glycol |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 01/03 | 1.12 | 38 | 24 | 3 | 9 | 9/15 | 11/14 | 0 | 6.7 | 2000 |  |
| 02/03 | 1.13 | 43 | 26 | 3 | 8.5 | 10/24 | 15/21 | 0 | 7.7 | 2200 |  |
| 03/03 |  |  |  |  |  |  |  |  |  |  |  |
| 04/03 |  |  |  |  |  |  |  |  |  |  |  |
| 05/03 | 1.04 | 37 | 8.5 | 1 | 9.5 | 11/11 | 1/1 | 16750 | 1.2 | 17500 |  |
| 06/03 | 1.15 | 43 | 7 | 1 | 8.5 | 18/24 | 5/6 | 13131 | 7.6 | 17000 |  |
| 07/03 | 1.16 | 38 | 6.5 | 1 | 9 | 14/19 | 3/4 | 17293 | 5.5 | 20.5 |  |
| 08/03 | 1.16 | 47 | 6.8 | 1 | 9 | 20/30 | 4/5 | 17293 | 6.3 | 20 |  |
| 09/03 | 1.16 | 43 | 7.2 | 1 | 9.5 | 18/23 | 4/5 | 16212 | 6.5 | 19 |  |
| 10/03 |  |  |  |  |  |  |  |  |  |  |  |
| 11/03 | 1.05 | 37 | 7.5 | 1 | 8.5 | 10/10 | 1/1 | 38368 | 0.7 | 37000 | 6.3 |
| 12/03 | 1.12 | 34 | 5 | 1 | 8.5 | 7/6 | 1/1 | 51338 | 4 | 53000 | 6.3 |
| 13/03 | 1.13 | 32 | 7.4 | 1 | 8.5 | 6/5 | 1/1 | 55121 | 4.2 | 57000 | 5.3 |
| 14/03 | 1.17 | 42 | 7 | 1 | 8.5 | 17/20 | 2/3 | 59444 | 6.1 | 62000 | 5.3 |
| 15/03 | 1.17 | 42 | 7 | 1 | 8.5 | 17/20 | 2/3 | 59444 | 6.1 | 62000 | 5.3 |

Chemicals Used :

| Product | Units |  | Amount |  |
| --- | --- | --- | --- | --- |
| Aus Pac-R* (25 kg) | 26 | sacks | 650 | kg |
| Ausben (USA) (25 kg) | 34 | sacks | 850 | kg |
| Aus-Dex (25 kg) | 15 | sacks | 375 | kg |
| Ausgel (25 kg) | 210 | sacks | 5250 | kg |
| Barite (25 kg) | 576 | sacks | 14400 | kg |
| Biocide 25% Glut (25 kg) | 4 | sacks | 100 | kg |
| Caustic Soda (20 kg) | 14 | sacks | 280 | kg |
| Enerseal Fine (25 kg) | 30 | sacks | 750 | kg |
| Glycol CP (1500 kg) | 2 | sacks | 3000 | kg |
| KCl Tech (25 kg) | 420 | sacks | 10500 | kg |
| PHPA (25 kg) | 4 | sacks | 100 | kg |
| Soda Ash (25 kg) | 4 | sacks | 100 | kg |
| Xantemp SD (25 kg) | 3 | sacks | 75 | kg |

2.3.7	Water Supply :

Water was obtained from a bore on site.

Pf / Mf  0/0.15, Cl  1950 mg/l, Hardness 360 mg/l

2.3.8	Perforation Record :

None

2.3.9	Plugging and Cementing :

Plug 1. 927 - 860m 		54 sx ‘A’  Tagged at 863.0m.

Plug 2. 40.0 - 5.0m 		20 sx ‘A’

2.4	Logging and Testing

2.4.1	Wellsite Geologist :

J.A. Mitchell

2.4.2 	Mudlogging :

Mudlogging services were provided by Geoservices.  Cuttings gas was monitored from surface casing shoe to total depth using a hot-wire gas detector and a gas chromatograph.

A mudlog recording lithology, penetration rate, mud gas and other data was prepared and is an enclosure to this report.

2.4.3	Ditch Cutting Samples :

Cuttings were collected at 10m. intervals from surface to 450m. and then at 3m. intervals to 1200.0m. ( T.D).  The cuttings samples and sets were:

Sample Type			No. Sets

Unwashed			     1

Washed			     2

Samplex Trays			     1

2.4.4	Coring :

2 cores were cut.

Core#1.  522.7 – 539.2m, Cut 16.5m, Recovered 10.77m,( 65.3 %).

Latrobe Group coal packed off inner barrel and no Latrobe Group sands

were recovered.

Core #2. 1117.9 – 1132.2m, Cut 14.3m, Recovered 4.92m (34.4%).

Highly fractured Sandstone.

2.4.5	Sidewall Cores :

None

2.4.6	Testing :

None

2.4.7	Wireline Logs :

Two suites of logs were run by Schlumberger.

Suite 1. (883.5m L)

Type Log						Interval (m)

HALS-MCFL-BHC-GR-SP				883.5-434.0m

(GR to Surface)

Suite 2. (1196.0m L)

Type Log						Interval (m)

HALS-MCFL-BHC-TLD-CNL-GR-SP		1191.0-904.0m

(GR-CNL 904.0 – 883.5m)

2.4.8	Temperature Surveys :

Wireline logging recorded the following bottom hole temperatures :-

1.	39°C / 5.5 hours after circulation ceased at 883.5m.

2.	66°C / 6.0 hours after circulation ceased at TD (1196.0m L).

2.4.9	Velocity Survey :

None

3.0	GEOLOGY

3.1	Reasons for Drilling

The Gippsland Basin is an Early Cretaceous to Cainozoic Basin occupying approximately 46,000km2 of the southeastern margin of the Australian continent. The basin is flanked on the north, west and south-west by Palaeozoic rocks and confined between the structural uplifts of the Victorian Highlands in the north and the Bassian Rise in the south. The eastern margin of the basin is open to the Tasman Sea. The Gippsland Basin is an east-west trending half graben feature with 70% of its area lying beneath Bass Strait and 30% onshore.

With the exception of occasional wildcat drilling in the boom of the 1980's, exploration of the onshore Gippsland Basin has been largely ignored since the 1970’s.

The early exploration activities in the onshore part were aimed primarily at the Early Cretaceous Strzelecki Group and, later on, at the top of the Latrobe Group coarse clastics. However a lack of understanding of the stratigraphy and the mechanism of hydrocarbon generation, migration and timing of structures, along with poor quality of the seismic and well log data, resulted in a downgrading of the hydrocarbon potential of the onshore area.

Permit PEP158

Lakes Oil NL acquired the PEP138 permit in July 1999, from Amity Oil NL, the previous owner. Amity retains a 5% royalty. During July 2000, following changes to the onshore legislation, the permit was granted for a five year period and the permit name changed to PEP158.

PEP158 covers an area of 812 sq km within the onshore Gippsland Basin. Virtually all the permit is within the Seaspray Depression, between the coast and the Strzelecki Group rocks outcropping on the uplifted Balook Block.

Exploration History

Petroleum exploration in the permit commenced in the early 1960’s and continued into the early 1970’s, conducted mainly by Woodside and Arco. This exploration originally had as its main objective the Strzelecki Group, with emphasis moving to the Latrobe Group later in this period. In the 1980’s Crusader undertook a major exploration effort within the Onshore Gippsland Basin, including the present area of PEP158.

York-1 was designed to test the potential of a robust four-way dip closure with Latrobe Group sands as the primary target, and the underlying non-conformable Strzelecki Formation sands as a secondary target.

3.2	Stratigraphic Prognosis

The stratigraphic prognosis was made utilising the results of nearby wells and the available seismic coverage.

A comparison between prognosed and actual formation tops is given below.

| FORMATION | Prognosed (mKB) | Actual (mKB) | Difference (m) H /L |
| --- | --- | --- | --- |
| Alluvium | 2.0 | 2.0 | 0 |
| Jemmy's Point | 10.0 | 10.0 | 0 |
| Tambo River | 170.0 | 184.0 | 14 L |
| Gippsland Limestone | 210.0 | 210.0 | 0 |
| Lakes Entrance | 465.0 | 468.5 | 3.5 L |
| - Greensand mbr | Not prognosed | 529.0 |  |
| Latrobe Group | 537.0 | 532.0 | 5 H |
| Basalt | Not prognosed | 884.0 |  |
| Strzelecki Group | 908.0 | 964.5 | 56.5 L |
| TD | 1200.0 | 1200.0 | 0 |

3.3	Stratigraphy

The stratigraphic section encountered at York-1 is graphically illustrated in Figure 4 and discussed below.

Cuttings collected below 11.0m  (Surface Conductor set at 11.0m)

JEMMY’S POINT FORMATION

10.0 -   184.0metres	Thickness :   174.0 metres

11.0 -   49.0m	SANDSTONE with minor interbedded CLAYSTONE.

SANDSTONE, light grey, clear, translucent, milky and yellow to orange brown FeO stained grains, fine to predominantly medium to very coarse, occasional granular grains, moderately to poorly sorted, sub angular to predominantly sub round to round, loose, trace clay matrix in part, good to very good visual porosity.

CLAYSTONE, medium to dark brown, soft to firm, amorphous, blocky in part, trace carbonaceous specks, dispersive in part.

49.0 -   70.0m	SANDSTONE with minor interbedded LIMESTONE and CLAYSTONE.

SANDSTONE, clear and translucent, white, occasional FeO staining, fine to very coarse, trace granular grains, sub angular to predominantly sub round to round, moderately to poorly sorted, loose, minor with hard calcite cement, abundant fossil fragments – predominantly bivalve, occasional gastropod and foram, occasional lithics, trace mica, generally good visual porosity.

LIMESTONE, calcarenite, olive grey, common quartz inclusions, common fossil fragments, moderately hard to hard, poor visual porosity.

CLAYSTONE, as above – slightly calcareous, common quartz inclusions and Limestone fragments.

70.0 -   130.0m 	SANDSTONE with minor interbedded CLAYSTONE and COAL.

SANDSTONE, light grey, clear, translucent and milky quartz, fine to very coarse, occasional granular grains, moderately to poorly sorted, sub angular to predominantly sub round to round, occasional frosted and polished grains, trace clay matrix in part, trace to rare shell fragments (bivalve, gastropod, foram), occasional to common dark grey to brown lithics, trace coaly fragments (pyritic), trace pyrite and mica, loose, good to very good visual porosity.

CLAYSTONE, medium grey brown, soft, amorphous, dispersive, slightly calcareous, occasional quartz inclusions.

COAL, dark brown to black, dull, lignitic, soft to firm, common pyrite.

130.0 -   184.0m 	SANDSTONE with minor interbedded CLAYSTONE and COAL.

SANDSTONE, light grey to light grey brown, clear, translucent and milky quartz, medium to very coarse, becoming coarse to very coarse with depth, poorly sorted, sub round to round, occasional frosted and polished grains, occasional clay matrix (washing out of sample), trace to rare shell fragments (bivalve, gastropod, foram), occasional to common dark grey to brown lithics, trace coaly fragments (pyritic), trace mica, loose, good to excellent visual porosity.

CLAYSTONE, medium brown, soft, amorphous, dispersive, slightly calcareous, carbonaceous in part.

COAL, dark brown to black, dull, earthy, soft to firm, sub blocky, common pyrite to abundant pyrite.

TAMBO RIVER FORMATION

184.0 -   210.0 metres	Thickness :   26.0 metres

184.0 -   210.0m	SANDSTONE with interbedded MARL and LIMESTONE.

SANDSTONE, light grey to light brown, clear, translucent and milky quartz, coarse to very coarse, trace granular and pebble grains, moderately sorted, sub round to round, trace coal fragments, occasional to abundant fossil fragments bryozoa, bivalve, gastropod), trace to occasional pyrite, loose, good visual porosity.

MARL, light to medium brown, soft to firm, sub blocky, common shell fragments, common coal inclusions, trace to occasional quartz.

LIMESTONE, calcarenite, light to medium grey, moderately hard, occasional shell fragments, grades to Marl in part.

GIPPSLAND LIMESTONE

210.0 -   468.5 metres	Thickness : 258.5 metres

210.0 -   267.0m	LIMESTONE with minor MARL.

LIMESTONE, calcarenite, light brown to yellow brown, firm to moderately hard, occasional to locally abundant shell fragments (bryozoa, gastropod, crinoid, bivalve), medium grey, trace to occasional glauconite and carbonaceous specks, minor clay matrix in part.

MARL, light to medium brown, soft to firm, dispersive in part, common Limestone inclusions.

267.0 -   380.0m	LIMESTONE occasionally grading to and interbedded with MARL.

LIMESTONE, calcarenite to calcisiltite, light to medium brown, firm to moderately hard, occasional to common shell fragments (bryozoa, foram, crinoid), occasional glauconite and carbonaceous specks, minor micro crystalline fragments, occasional clay matrix in part and grades to Marl.

MARL, light to medium brown, soft to firm, amorphous, dispersive in part, minor Limestone and shell inclusions.

380.0 -   460.0m	LIMESTONE interbedded with MARL.

LIMESTONE, calcarenite to calcisiltite, light to medium brown, firm to moderately hard, trace to occasional shell fragments (bryozoa, crinoid), occasional glauconite, argillaceous in part and grades to Marl.

MARL, medium grey to grey brown, soft, sticky, dispersive and washes out of sample, common Limestone fragments.

460.0 -   468.5m	LIMESTONE with minor interbedded MARL and SHALE.

LIMESTONE, calcarenite to calcisiltite, micritic in part, very light grey to off white, trace glauconite, trace to occasional shell fragments, soft to firm.

MARL, (only observed between 460.0-461.0m) medium to dark brown, moderately hard, sub blocky, common medium to very coarse multicoloured (clear, translucent, milky, orange, light green) rounded quartz inclusions, argillaceous and grades to calcareous Claystone.

SHALE, (only observed between 460.0-461.0m) very dark brown, hard to very hard, sub blocky to sub fissile, brittle with conchoidal fracture in part. Shale has dull yellow fluorescence, no cut, no residue.

LAKES ENTRANCE FORMATION

468.5 -   532.0 metres	Thickness :  63.5 metres

468.5 -   508.0m	MARL with occasional interbedded LIMESTONE.

MARL, brown to grey brown, soft to firm, amorphous, grades to calcareous Claystone, trace glauconite, trace pyrite below 498m, trace shell and Limestone fragments.

LIMESTONE, light grey to light brown, micro crystalline to micritic in part, calcarenite in part, firm to moderately hard, trace glauconite, trace shell fragments (bryozoa, foram).

508.0 -   522.7m	MARL with minor LIMESTONE.

MARL, green grey, soft to firm, amorphous, trace to occasional Limestone fragments, trace to rare shell fragments, trace coarse glauconite grains, trace to occasional nodular pyrite (increasing with depth).

LIMESTONE, light brown to cream, micro crystalline, micritic in part, trace glauconite, firm to moderately hard, trace shell fragments.

Core#1 522.7 – 539.2m, Cut 16.5m, Recovered 10.77m,( 65.3 %). Latrobe Group coal packed off inner barrel and no Latrobe Group sands were recovered.

522.7 -   529.9m	MARL, Green grey to grey, soft to firm, grades to Calcisiltite in part, trace pyrite, occasional to common glauconite (increasing with depth), occasional to locally common shell fragments (bryozoa, bivalve, foram), trace pyrite, occasional to common quartz inclusions.

529.9 -   532.0m 	GLAUCONITIC SANDSTONE, green, fine to medium, occasional coarse grains, sub round to round, micritic calcite cement, abundant glauconite (20%), common disseminated and nodular pyrite, firm, very poor visual porosity. Below 531.1m, Sandstone becomes dark grey to grey black, only slightly calcareous and has common very pyritic brown clay matrix.

LATROBE GROUP

532.0 - 884.0 metres	Thickness : 352.0 metres

532.0 -   638.0m	COAL with occasional interbedded SANDSTONE and CLAYSTONE.

COAL, black, very dark brown, dull earthy, lignitic, firm, sub blocky to sub fissile.

SANDSTONE, light grey to pale brown, clear and translucent quartz, medium to very coarse, occasional granule, sub angular to round, poorly sorted, trace white and brown dispersive clay matrix, loose, very good visual porosity.

CLAYSTONE, medium to dark brown, soft, dispersive, amorphous, commonly carbonaceous.

638.0 – 682.5m	SANDSTONE with trace interbedded COAL.

SANDSTONE, light grey to pale brown, clear and translucent quartz, fine to granule, occasional pebbles, sub angular to sub round, occasional angular grains, poorly sorted, trace light brown and white dispersive clay matrix, loose, excellent visual porosity.

COAL, as above.

682.5 - 705.0m   	Interbedded SANDSTONE, COAL and trace CLAYSTONE.

SANDSTONE, light grey to pale brown, clear and translucent quartz, medium to very coarse, trace granule and pebbles, angular to sub round, poorly sorted, trace light brown and white dispersive clay matrix, trace pyrite, loose, very good visual porosity.

COAL, as above.

CLAYSTONE, brown, soft, dispersive, amorphous.

705.0 - 769.0m   	SANDSTONE with minor interbedded CLAYSTONE.

SANDSTONE, light grey to pale brown, clear and translucent quartz, fine to very coarse, trace granule, angular to sub round, poorly sorted, trace light brown and white dispersive clay matrix, trace pyrite and mica, trace coal fragments, trace lithics, loose, very good visual porosity.

CLAYSTONE, brown, soft, dispersive, amorphous.

769.0 - 843.0m   	SANDSTONE with occasional interbedded CLAYSTONE.

SANDSTONE with minor interbedded CLAYSTONE.

SANDSTONE, light grey to pale brown, clear and translucent quartz, fine to very coarse, trace granule, angular to sub round, poorly sorted, trace light brown and white dispersive clay matrix, trace pyrite and mica, trace coal fragments, trace lithics, loose, very good visual porosity.

CLAYSTONE, brown, soft, dispersive, amorphous.

843.0 - 884.0m   	Interbedded SANDSTONE and CLAYSTONE.

SANDSTONE, light grey to light grey brown, clear and translucent quartz, fine to very coarse, occasional granule, angular to sub round, moderately to poorly sorted, occasional light brown and white dispersive clay matrix, occasional light to medium grey very fine to fine grained moderately hard aggregates as matrix, trace pyrite, trace lithics, occasional quartz overgrowths, loose, generally good visual porosity.

CLAYSTONE, medium to dark brown, minor white, soft, dispersive, amorphous.

BASALT

884.0 – 964.5 metres	Thickness :   80.5 metres

884.0 - 907.0m.	CLAYSTONE with minor interbedded SANDSTONE (caved?)

CLAYSTONE, red brown, light to medium grey, grey red, oxidised, highly weathered Basalt, soft, amorphous, sticky.

SANDSTONE, as described above – fine to very coarse.

907.0 – 964.5m.	BASALT highly weathered to CLAYSTONE in parts.

BASALT, brown black, green black, dark grey green, aphanatic, common phenocrysts of green and minor yellow olivine, occasional to locally common crystalline calcite, moderately hard. Commonly highly weathered to

CLAYSTONE, red brown to orange brown, pinkish to grey brown, soft, amorphous, dispersive.

Possible multiple flows inferred from weathering profile – tops of flows possibly at 886.0m, 924.0m, 946.0m

STRZELECKI GROUP

964.5 – 1200.0 metres	Thickness :   235.5 metres

964.5 - 1004.0m.	Interbedded CLAYSTONE, SANDSTONE and minor COAL.

CLAYSTONE, light to medium grey, light grey brown, soft to firm, sub blocky, trace carbonaceous specks, occasional quartz inclusions.

SANDSTONE, off white to light grey, very fine to occasionally medium, sub angular to sub round, moderately sorted, firm calcareous cement in part, common to abundant off white clay matrix, matrix supported in part and grades to Claystone, common volcanic lithics (green, grey brown), trace coaly fragments, occasional calcite fragments, firm, very poor visual porosity.

COAL, black, dull with vitreous bands, moderately hard, sub fissile, minor with sub conchoidal fracture.

1004.0 - 1095.0m.	SANDSTONE with occasional interbedded CLAYSTONE and minor SILTSTONE.

SANDSTONE, light to medium grey, light green grey in part, very fine to medium, sub angular to sub round, moderately well sorted, firm calcareous cement, occasional to locally abundant light grey argillaceous matrix, matrix supported in part and grades to Claystone, common to abundant feldspar and green and grey lithics, trace calcite fragments, trace Coal specks and fragments, firm to moderately hard, poor to very poor visual porosity.

CLAYSTONE, grey to grey brown, minor brown, soft to firm, sub blocky. SILTSTONE, light grey, firm, blocky, very fine arenaceous, grades to Sandstone in part.

1095.0 - 1109.0m.	CLAYSTONE with occasional interbedded SANDSTONE and SILTSTONE.

CLAYSTONE, medium grey, soft to firm, sub blocky, occasional very fine quartz, trace carbonaceous specks.

SANDSTONE, light to medium grey, very fine to fine, occasional medium grains, moderately well sorted, firm calcareous cement, common to abundant light grey argillaceous matrix, common volcanic lithics, soft to firm, very poor to poor visual porosity.

SILTSTONE, light grey, firm, soft, amorphous, common quartz inclusions and grades to Sandstone in part.

1109.0 – 1117.9m.	Interbedded CLAYSTONE and SANDSTONE.

CLAYSTONE, as described above.

SANDSTONE, light to medium grey, very fine to medium, sub angular to sub round, moderately well sorted, firm calcareous cement, trace to locally common light grey argillaceous matrix, common volcanic lithics, trace carbonaceous specks, firm, very poor to poor visual porosity.

Core #2 – 1117.9 – 1132.2m, Cut 14.3m, Recovered 4.92m (34.4%)

Recovery: 1117.9 – 1122.82m, highly fractured Sandstone with white to clear crystalline calcite infilled fractures. Fractures dominantly near vertical (80o), some near horizontal. Bedding plane defined by slightly carbonaceous micro laminations near 1118.5m, these show bed dip to be 10o. The Sandstone was medium grey to dark green grey, very fine to fine, common medium grains, sub angular to sub round, moderately well sorted, moderately strong siliceous cement, calcareous cement in part, common greenish grey matrix (chloritic), abundant altered feldspar, common to abundant green and grey brown volcanic lithic grains, trace mica, trace carbonaceous specks, moderately hard, poor to very poor visual porosity.

1122.8 – 1132.2m. No core recovered, descriptions from samples collected while coring. Samples contaminated with caved red brown Claystone / weathered Basalt.

SANDSTONE, as above.

COAL, black, sub vitreous, moderately hard, brittle in part, sub fissile to occasionally sub blocky, minor with sub conchoidal fracture.

CLAYSTONE, medium to dark grey, grey brown, firm, sub blocky to sub fissile, carbonaceous in part.

1132.2 - 1200.0m.	SANDSTONE with interbedded CLAYSTONE. Samples contaminated with caved red brown Claystone / weathered Basalt – cavings becoming less with depth.

SANDSTONE, light to medium grey, green grey, very fine to medium, predominantly very fine to fine grained, sub angular to sub round, moderately well sorted, firm calcareous cement in part, siliceous cement in part, occasional to locally abundant light grey and green grey matrix, common altered feldspar and lithics, trace carbonaceous specks, trace mica, occasional to locally common crystalline calcite fragments (fracture fill), friable to firm, poor to very poor visual porosity.

CLAYSTONE, grey brown to grey, soft to occasionally firm, amorphous to sub blocky, trace to occasional carbonaceous specks and fragments.

TOTAL DEPTH

Driller:	1200.0 metres

Logger:	1196.0 metres

3.4	Hydrocarbon Shows

No gas shows or fluorescence were recorded in the well until 510.0m. near the base of the Lakes Entrance Formation.

The Latrobe Group primary target had low gas values (average 0.3 units) and no fluorescence in the sands. A coal at the top of the Latrobe Group had a maximum of 7.9 units of gas which was recorded at 570.0m.

The Strzelecki Group secondary target also had low gas values (average 0.4 –1.0 units) and no fluorescence in the sands. A coal was intersected at 1125.5m that had a maximum of 11.3 units of gas.

4.0	DISCUSSION AND CONCLUSIONS

York-1 achieved it’s objective of appraising the hydrocarbon potential of a robust four-way dip closure structure in the western Gippsland Basin.

At York-1 a typical western on-shore Gippsland Basin sedimentary section was encountered, with a highly weathered Basalt intersected between the Latrobe and Strzelecki Groups.

A core was programmed to be cut over the glauconitic sand at the base of the Lakes Entrance Formation and the sand at the top of the Latrobe Group. Core-1 was cut over the interval 522.7 – 539.2m and had poor recovery ( 65.3 % ). A coal at the top of the Latrobe Group packed off the inner barrel and no Latrobe Group sands were recovered. The first secondary target, the glauconitic sand at the base of the Lakes Entrance Formation, was present as predicted. This sand was recovered in core-1 and had no hydrocarbon shows and very poor reservoir quality.

The primary target, the Latrobe Group was intersected 5.0m high to prognosis, confirming the structure at the York-1 location. This was approximately 60.0m high to the nearby Woodside-1 well, and 40.0m high to the Frome Lake Gippsland-3 well.  The sands had very good reservoir quality, but no significant hydrocarbon shows were encountered.

A Basalt which occurs on the western margin of the basin, wasn’t prognosed and caused the secondary target Strzelecki Group sands to be intersected 56.5m low to prognosis. The sands were still 22.5m high to the nearby Woodside South-1 well. No significant hydrocarbon shows were recorded and the sands had poor to fair reservoir quality. Core-2 was cut in the Strzelecki Group to appraise the reservoir quality of the sands and to provide data for the interpretation of a magnetic resonance log that was programmed to be run. The core was cut over the interval 1117.9 – 1132.2m, and only 4.92m (34.4%) was  recovered. The sandstone was highly fractured with common calcite veining and this appears to have packed off the inner barrel.

Intermediate casing was set in the weathered basalt and a Glycol-KCl mud system was run. The Glycol mud system was run to prevent formation damage which has been observed due to the water reactive clays in the Strzelecki Group sands. Significant cavings were observed from the basalt which made it difficult to evaluate the Strzelecki Group. The CMR log which was programmed to be run, couldn’t get past a small washout at the casing shoe and was cancelled. From 1148.0m the mud weight was brought up and Pac-R was added to the mud system. This significantly reduced the cavings from the basalt and the caliper showed the hole to be in gauge below this.

After running wireline logs, as no significant hydrocarbons had been observed, the well was plugged and abandoned.

5.0	COMPLETION

None – the well was plugged and abandoned.

Table 1.  YORK-1      STRATIGRAPHIC TABLE    KB=13.21m.    GL=11.21m.

| AGE | FORMATION | Depth (mKB) | Depth (mSS) | Thickness (m) |
| --- | --- | --- | --- | --- |
|  | Alluvium | 2.0 | 11.2 | 8.0 |
| TERTIARY- Pliocene | Jemmy's Point | 10.0 | 3.2 | 174.0 |
| TERTIARY - Miocene | Tambo River | 184.0 | -170.8 | 26.0 |
| TERTIARY - Miocene-Oligocene | Gippsland Limestone | 210.0 | -196.8 | 258.5 |
| TERTIARY - Oligocene | Lakes Entrance | 468.5 | -455.3 | 63.5 |
|  | Glauconitic sand | 529.0 | -515.8 | 3.0 |
| TERTIARY – E Oligocene-Eocene | Latrobe Group | 532.0 | -518.8 | 352.0 |
|  | Basalt | 884.0 | -870.8 | 80.5 |
| CRETACEOUS | Strzelecki Group | 964.5 | -951.3 | 235.5 |
|  | TD | 1200.0 | -1186.8 |  |

APPENDIX 1 CUTTINGS DESCRIPTIONS

APPENDIX 2 CORE ANALYSIS RESULTS

APPENDIX 3 BIT RECORD

APPENDIX 4 WELL LOCATION SURVEY