# APPENDIX 2 - PRODUCTION LOG

## INVESTIGATOR 3D LINES SEQ 001-147

|  |  |  |  |  |  | Acquired |  |  | Required |  |  | Missed / Bad |  |  |  | Reshot |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Seq | Linename | Date | Dir | Acquisition | Status | Good Shots |  |  | Shotpoints |  |  | Shot Ranges |  |  | Comments | As Seq |
| 1 | W00INV1840P1 | 22-Dec-99 | 188 | Prime | Rejected | 0 | - | 0 | 3719 | - | 817 |  |  |  | Line rejected d/t separations | 28* |
| 2 | W00INV2048P1 | 22-Dec-99 | 8 | Prime | Incomplete | 1001 | - | 3395 | 1001 | - | 3683 |  |  |  |  |  |
| 2 | W00INV2048P1 | 22-Dec-99 | 8 |  | Reshot |  |  |  | Shot Edit | 3396 | - | 3683 | Early EOL d/t Gun Errors | 22 |
| 3 | W00INV1936P1 | 22-Dec-99 | 188 | Prime | Incomplete | 3617 | - | 817 | 3617 | - | 817 |  |  |  |  |  |
| 3 | W00INV1936P1 | 22-Dec-99 | 188 |  | Reshot |  |  |  | Shot Edit | 1913 | - | 1887 | MSX Lock-up | 36 |
| 3 | W00INV1936P1 | 22-Dec-99 | 188 |  | Coverage OK |  |  |  | Shot Edit | 2892 | - | 2876 | Gun Errors (Even Shots Only) |  |
| 3 | W00INV1936P1 | 22-Dec-99 | 188 |  | Coverage OK |  |  |  | Trace Edit | 3617 | - | 817 | Cable 1 : CH 1-368 No Data Telemetry |  |
| 4 | W00INV1952P1 | 23-Dec-99 | 8 | Prime | Incomplete | 1001 | - | 3784 | 1001 | - | 3784 |  |  |  |  |  |
| 4 | W00INV1952P1 | 23-Dec-99 | 8 |  | Coverage OK |  |  |  | Trace Edit | 1001 | - | 3784 | Cable 1 : CH 1-368 No Data Telemetry |  |
| 5 | W00INV2032P1 | 23-Dec-99 | 188 | Prime | Incomplete | 3515 | - | 817 | 3515 | - | 817 |  |  |  |  |  |
| 5 | W00INV2032P1 | 23-Dec-99 | 188 |  | Coverage OK |  |  |  | Trace Edit | 3515 | - | 817 | Cable 1 : CH 1-368 No Data Telemetry |  |
| 6 | W00INV2016P1 | 24-Dec-99 | 8 | Prime | Rejected | 0 | - | 0 | 1001 | - | 3716 |  |  |  | Line rejected d/t acoustics/weather | 9* |
| 7 | W00INV1968P1 | 24-Dec-99 | 188 | Prime | Rejected | 0 | - | 0 | 3583 | - | 817 |  |  |  | Line rejected d/t acoustics/weather | 10* |
| 8 | W00INV1888P1 | 24-Dec-99 | 8 | Prime | Rejected | 0 | - | 0 | 1001 | - | 3852 |  |  |  | Line rejected d/t acoustics/weather | 14* |
| 9 | W00INV2026P1 | 02-Jan-00 | 8 | Prime | Rejected | 0 | - | 0 | 1001 | - | 3706 |  |  |  | Line rejected d/t low source volume | 11 |
| 10 | W00INV1954P1 | 03-Jan-00 | 188 | Prime | Complete | 3599 | - | 817 | 3599 | - | 817 |  |  |  |  |  |
| 11 | W00INV2026P2 | 03-Jan-00 | 8 | Continuation | Complete | 1001 | - | 3706 | 1001 | - | 3706 |  |  |  |  |  |
| 12 | W00INV1918P1 | 05-Jan-00 | 8 | Prime | Rejected | 0 | - | 0 | 1001 | - | 3821 |  |  |  | Line rejected d/t weather noise | 31 |
| 13 | W00INV1906P1 | 05-Jan-00 | 188 | Prime | Rejected | 0 | - | 0 | 3650 | - | 817 |  |  |  | Line rejected d/t weather noise | 29 |
| 14 | W00INV1894P1 | 06-Jan-00 | 8 | Prime | Complete | 1001 | - | 3848 | 1001 | - | 3847 |  |  |  |  |  |
| 15 | W00INV2014P1 | 06-Jan-00 | 188 | Prime | Complete | 3536 | - | 817 | 3535 | - | 817 |  |  |  |  |  |
| 16 | W00INV1966P1 | 06-Jan-00 | 8 | Prime | Complete | 1001 | - | 3770 | 1001 | - | 3770 |  |  |  |  |  |
| 17 | W00INV1894I1 | 07-Jan-00 | 188 | Infill | Complete | 3663 | - | 817 | 3663 | - | 817 |  |  |  |  |  |
| 18 | W00INV2002P1 | 07-Jan-00 | 8 | Prime | Complete | 1001 | - | 3732 | 1001 | - | 3732 |  |  |  |  |  |
| 19 | W00INV1882P1 | 07-Jan-00 | 188 | Prime | Complete | 3675 | - | 818 | 3675 | - | 817 |  |  |  |  |  |
| 20 | W00INV1870P1 | 08-Jan-00 | 8 | Prime | Complete | 1001 | - | 3872 | 1001 | - | 3872 |  |  |  |  |  |
| 21 | W00INV1990P1 | 08-Jan-00 | 188 | Prime | Incomplete | 3561 | - | 2040 | 3561 | - | 817 |  |  |  |  |  |
| 21 | W00INV1990P1 | 08-Jan-00 | 188 |  | Reshot |  |  |  | Shot Edit | 2039 | - | 817 | Early EOL d/t Fishing vessel in path | 27 |
| 22 | W00INV2048R1 | 08-Jan-00 | 8 | Reshoot | Complete | 3386 | - | 3683 | 3386 | - | 3683 |  |  |  |  |  |
| 23 | W00INV1870I1 | 09-Jan-00 | 188 | Infill | Complete | 3688 | - | 817 | 3688 | - | 817 |  |  |  |  |  |
| 24 | W00INV1942I1 | 09-Jan-00 | 8 | Infill | Complete | 1125 | - | 3796 | 1125 | - | 3796 |  |  |  |  |  |
| 24 | W00INV1942I1 | 09-Jan-00 | 8 |  | Coverage OK |  |  |  | Shot Edit | 2541 | - | 3119 | Coverage not required |  |
| 25 | W00INV1858P1 | 09-Jan-00 | 188 | Prime | Complete | 3701 | - | 817 | 3701 | - | 817 |  |  |  |  |  |
| 26 | W00INV1978P1 | 10-Jan-00 | 8 | Prime | Complete | 1001 | - | 3757 | 1001 | - | 3757 |  |  |  |  |  |
| 27 | W00INV1978I1 | 10-Jan-00 | 188 | Infill/Cont. | Complete | 3573 | - | 817 | 3573 | - | 817 |  |  |  |  |  |
| 28 | W00INV1846P1 | 10-Jan-00 | 8 | Prime | Complete | 1001 | - | 3898 | 1001 | - | 3898 |  |  |  |  |  |
| 29 | W00INV1906R1 | 10-Jan-00 | 188 | Reshoot | Rejected | 0 | - | 0 | 3650 | - | 817 |  |  |  | Line rejected d/t vane wire failure | 38 |
| 30 | W00INV2002I1 | 16-Jan-00 | 8 | Infill | Complete | 1001 | - | 2179 | 1001 | - | 2179 |  |  |  |  |  |
| 31 | W00INV1918R1 | 25-Jan-00 | 8 | Reshoot | Rejected | 0 | - | 0 | 1001 | - | 3821 |  |  |  | Line rejected d/t Fishing vessel | 32 |
| 32 | W00INV1918R2 | 26-Jan-00 | 8 | Reshoot | Rejected | 0 | - | 0 | 1001 | - | 3821 |  |  |  | Line rejected d/t weather | 34 |
| 33 | W00INV2026I2 | 28-Jan-00 | 188 | Infill | Complete | 1350 | - | 817 | 1350 | - | 817 |  |  |  |  |  |
| 34 | W00INV1918R3 | 28-Jan-00 | 8 | Reshoot | Complete | 1001 | - | 3821 | 1001 | - | 3821 |  |  |  |  |  |
| 35 | W00INV2038I1 | 28-Jan-00 | 188 | Infill | Incomplete | 3420 | - | 3045 | 3420 | - | 3045 |  |  |  |  |  |
| 35 | W00INV2038I1 | 28-Jan-00 | 188 |  | Coverage OK |  |  |  | Trace Edit | 3420 | - | 3045 | Cable 5 : CH 1-368 Cable Depth Control |  |
| 36 | W00INV1930R1 | 29-Jan-00 | 188 | Reshoot | Complete | 1923 | - | 1877 | 1923 | - | 1877 |  |  |  |  |  |
| 37 | W00INV1846I1 | 29-Jan-00 | 8 | Infill | Rejected | 0 | - | 0 | 1001 | - | 3898 |  |  |  | Line rejected d/t weather | 57 |
| 38 | W00INV1906R2 | 29-Jan-00 | 188 | Reshoot | Rejected | 0 | - | 0 | 3650 | - | 817 |  |  |  | Line rejected d/t weather | 39 |
| 39 | W00INV1906R3 | 29-Jan-00 | 8 | Reshoot | Rejected | 0 | - | 0 | 1001 | - | 3834 |  |  |  | Line rejected d/t weather | 40 |
| 40 | W00INV1906R4 | 30-Jan-00 | 188 | Reshoot | Complete | 3650 | - | 817 | 3650 | - | 817 |  |  |  |  |  |
| 41 | W00INV1918I1 | 31-Jan-00 | 8 | Infill | Complete | 1001 | - | 3821 | 1001 | - | 3821 |  |  |  |  |  |
| 42 | W00INV1894I2 | 31-Jan-00 | 188 | Infill | Incomplete | 3663 | - | 1839 | 3663 | - | 817 |  |  |  |  |  |
| 42 | W00INV1894I2 | 31-Jan-00 | 188 |  | Reshot |  |  |  | Shot Edit | 1838 | - | 817 | Early EOL d/t MIDAS Lock-up | 43 |
| 43 | W00INV1894I3 | 31-Jan-00 | 188 | Infill Reshoot | Complete | 1848 | - | 817 | 1848 | - | 817 |  |  |  |  |  |
| 44 | W00INV1666P1 | 01-Feb-00 | 8 | Prime | Incomplete | 1001 | - | 4988 | 1001 | - | 4988 |  |  |  |  |  |
| 44 | W00INV1666P1 | 01-Feb-00 | 8 |  | Coverage OK |  |  |  | Trace Edit | 2912 | - | 3242 | Cable 1 : CH 1-368 Cable Depth Control |  |
| 45 | W00INV1834P1 | 01-Feb-00 | 188 | Prime | Complete | 4637 | - | 817 | 4637 | - | 817 |  |  |  |  |  |
| 46 | W00INV1654P1 | 01-Feb-00 | 8 | Prime | Complete | 1001 | - | 5000 | 1001 | - | 5000 |  |  |  |  |  |
| 47 | W00INV1834I1 | 02-Feb-00 | 188 | Infill | Complete | 4637 | - | 817 | 4637 | - | 817 |  |  |  |  |  |
| 48 | W00INV1642P1 | 02-Feb-00 | 8 | Prime | Complete | 1001 | - | 5012 | 1001 | - | 5012 |  |  |  |  |  |
| 49 | W00INV1822P1 | 03-Feb-00 | 188 | Prime | Incomplete | 4649 | - | 2665 | 4649 | - | 817 |  |  |  |  |  |
| 49 | W00INV1822P1 | 03-Feb-00 | 188 |  | Reshot |  |  |  | Shot Edit | 2664 | - | 817 | Early EOL d/t Gun Errors | 50 |
| 50 | W00INV1822P2 | 03-Feb-00 | 188 | Reshoot | Incomplete | 2675 | - | 817 | 2675 | - | 817 |  |  |  |  |  |
| 50 | W00INV1822P2 | 03-Feb-00 | 188 |  |  |  |  |  | Shot Edit | 1344 | - | 1161 | CRS/MSX Errors | 103 |
| 51 | W00INV1630P1 | 03-Feb-00 | 8 | Prime | Complete | 1001 | - | 5024 | 1001 | - | 5024 |  |  |  |  |  |
| 52 | W00INV1810P1 | 03-Feb-00 | 188 | Prime | Complete | 4661 | - | 817 | 4661 | - | 817 |  |  |  |  |  |
| 53 | W00INV1618P1 | 04-Feb-00 | 8 | Prime | Complete | 1001 | - | 5036 | 1001 | - | 5036 |  |  |  |  |  |
| 54 | W00INV1798P1 | 04-Feb-00 | 188 | Prime | Incomplete | 4673 | - | 1650 | 4673 | - | 817 |  |  |  |  |  |
| 54 | W00INV1798P1 | 04-Feb-00 | 188 |  | Reshot |  |  |  | Shot Edit | 1649 | - | 817 | Early EOL d/t Cable Depth Control | 60 |
| 55 | W00INV1606P1 | 06-Feb-00 | 8 | Prime | Rejected | 0 | - | 0 | 1001 | - | 5048 |  |  |  | Line rejected d/t weather | 58 |
| 56 | W00INV1630I1 | 06-Feb-00 | 8 | Infill | Rejected | 0 | - | 0 | 1001 | - | 5024 |  |  |  | Line rejected d/t weather |  |
| 57 | W00INV1846I2 | 06-Feb-00 | 188 | Infill | Incomplete | 2700 | - | 817 | 2700 | - | 817 |  |  |  |  |  |
| 57 | W00INV1846I2 | 06-Feb-00 | 188 |  | Coverage OK |  |  |  | Trace Edit | 972 | - | 928 | Cable 1 : CH 1-368 Poor Geometry |  |
| 57 | W00INV1846I2 | 06-Feb-00 | 188 |  | Coverage OK |  |  |  | Trace Edit | 972 | - | 928 | Cable 2 : CH 1-368 Poor Geometry |  |
| 57 | W00INV1846I2 | 06-Feb-00 | 188 |  | Coverage OK |  |  |  | Trace Edit | 2080 | - | 2016 | Cable 1 : CH 1-368 Poor Geometry |  |
| 57 | W00INV1846I2 | 06-Feb-00 | 188 |  | Coverage OK |  |  |  | Trace Edit | 2080 | - | 2016 | Cable 2 : CH 1-368 Poor Geometry |  |
| 57 | W00INV1846I2 | 06-Feb-00 | 188 |  | Coverage OK |  |  |  | Trace Edit | 2231 | - | 2191 | Cable 1 : CH 1-368 Poor Geometry |  |
| 57 | W00INV1846I2 | 06-Feb-00 | 188 |  | Coverage OK |  |  |  | Trace Edit | 2231 | - | 2191 | Cable 2 : CH 1-368 Poor Geometry |  |
| 57 | W00INV1846I2 | 06-Feb-00 | 188 |  | Coverage OK |  |  |  | Trace Edit | 2625 | - | 2541 | Cable 1 : CH 1-368 Poor Geometry |  |
| 57 | W00INV1846I2 | 06-Feb-00 | 188 |  | Coverage OK |  |  |  | Trace Edit | 2625 | - | 2541 | Cable 2 : CH 1-368 Poor Geometry |  |
| 58 | W00INV1606P2 | 07-Feb-00 | 8 |  | Rejected | 0 | - | 0 | 1001 | - | 5048 |  |  |  | Line rejected d/t timebreak problems/poor acoustic data | 61 |
| 59 | W00INV1786P1 | 07-Feb-00 | 188 | Prime | Incomplete | 4685 | - | 1874 | 4685 | - | 817 |  |  |  |  |  |
| 59 | W00INV1786P1 | 07-Feb-00 | 188 |  | Reshot |  |  |  | Shot Edit | 1873 | - | 817 | Early EOL d/t CRS/MSX Errors | 68 |
| 60 | W00INV1798P2 | 07-Feb-00 | 188 | Reshoot | Complete | 1659 | - | 817 | 1659 | - | 817 |  |  |  |  |  |
| 61 | W00INV1606P3 | 08-Feb-00 | 8 | Reshoot | Complete | 1001 | - | 5048 | 1001 | - | 5048 |  |  |  |  |  |
| 62 | W00INV1774P1 | 08-Feb-00 | 188 | Prime | Complete | 4697 | - | 817 | 4697 | - | 817 |  |  |  |  |  |
| 63 | W00INV1594P1 | 08-Feb-00 | 8 | Prime | Complete | 1001 | - | 5060 | 1001 | - | 5060 |  |  |  |  |  |
| 64 | W00INV1762P1 | 09-Feb-00 | 188 | Prime | Complete | 4709 | - | 818 | 4709 | - | 817 |  |  |  |  |  |
| 65 | W00INV1594I1 | 09-Feb-00 | 8 | Infill | Complete | 1001 | - | 5060 | 1001 | - | 5060 |  |  |  |  |  |
| 66 | W00INV1750P1 | 09-Feb-00 | 188 | Prime | Complete | 4721 | - | 817 | 4721 | - | 817 |  |  |  |  |  |
| 67 | W00INV1582P1 | 10-Feb-00 | 8 | Prime | Incomplete | 1001 | - | 2500 | 1001 | - | 5072 |  |  |  |  |  |
| 67 | W00INV1582P1 | 10-Feb-00 | 8 |  | Reshot |  |  |  | Shot Edit | 2501 | - | 5072 | Early EOL d/t Gun Errors | 69 |
| 68 | W00INV1786P2 | 10-Feb-00 | 188 | Reshoot | Incomplete | 1883 | - | 1200 | 1883 | - | 817 |  |  |  |  |  |
| 68 | W00INV1786P2 | 10-Feb-00 | 188 |  | Reshot |  |  |  | Shot Edit | 1199 | - | 817 | Early EOL d/t Cable Depth Control | 74 |
| 69 | W00INV1582P2 | 11-Feb-00 | 8 | Reshoot | Complete | 2491 | - | 5072 | 2491 | - | 5072 |  |  |  |  |  |
| 70 | W00INV1750I1 | 11-Feb-00 | 188 | Infill | Incomplete | 4721 | - | 3250 | 4721 | - | 817 |  |  |  |  |  |
| 70 | W00INV1750I1 | 11-Feb-00 | 188 |  | Reshot |  |  |  | Shot Edit | 3249 | - | 817 | Early EOL d/t Cable Depth Control | 72 |
| 71 | W00INV1570P1 | 16-Feb-00 | 8 | Prime | Incomplete | 1850 | - | 5072 | 1001 | - | 5073 |  |  |  |  |  |
| 71 | W00INV1570P1 | 16-Feb-00 | 8 |  | Reshot |  |  |  | Shot Edit | 1001 | - | 1849 | Late SOL d/t Deploying Guns | 73 |
| 72 | W00INV1750I2 | 16-Feb-00 | 188 | Infill Reshoot | Complete | 3259 | - | 817 | 3259 | - | 817 |  |  |  |  |  |
| 73 | W00INV1570P2 | 16-Feb-00 | 8 | Reshoot | Complete | 1001 | - | 1859 | 1001 | - | 1859 |  |  |  |  |  |
| 74 | W00INV1786P3 | 16-Feb-00 | 188 | Reshoot/Infill | Complete | 1900 | - | 817 | 1900 | - | 817 |  |  |  |  |  |
| 75 | W00INV1570I1 | 17-Feb-00 | 8 | Infill | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 76 | W00INV1738P1 | 17-Feb-00 | 188 | Prime | Complete | 4733 | - | 817 | 4733 | - | 817 |  |  |  |  |  |
| 77 | W00INV1558P1 | 17-Feb-00 | 8 | Prime | Incomplete | 1001 | - | 2782 | 1001 | - | 5073 |  |  |  |  |  |
| 77 | W00INV1558P1 | 17-Feb-00 | 8 |  | Reshot |  |  |  | Shot Edit | 2783 | - | 5073 | Early EOL d/t Gun Errors | 78 |
| 78 | W00INV1558P2 | 18-Feb-00 | 8 | Reshoot | Complete | 2773 | - | 5073 | 2773 | - | 5073 |  |  |  |  |  |
| 79 | W00INV1726P1 | 18-Feb-00 | 188 | Prime | Complete | 4745 | - | 817 | 4745 | - | 817 |  |  |  |  |  |
| 80 | W00INV1546P1 | 18-Feb-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 81 | W00INV1714P1 | 19-Feb-00 | 188 | Prime | Complete | 4757 | - | 817 | 4757 | - | 817 |  |  |  |  |  |
| 82 | W00INV1534P1 | 19-Feb-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 83 | W00INV1714I1 | 20-Feb-00 | 188 | Infill | Rejected | 0 | - | 0 | 4757 | - | 817 |  |  |  | Line rejected d/t weather | 86 |
| 84 | W00INV1534I1 | 27-Feb-00 | 8 | Infill | Rejected | 0 | - | 0 | 1001 | - | 5073 |  |  |  | Line rejected d/t CRS problems and telemtry errors | 97 |
| 85 | W00INV1522P1 | 29-Feb-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 86 | W00INV1714I2 | 29-Feb-00 | 188 | Infill | Complete | 4757 | - | 817 | 4757 | - | 817 |  |  |  |  |  |
| 87 | W00INV1510P1 | 01-Mar-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 88 | W00INV1702P1 | 01-Mar-00 | 188 | Prime | Complete | 4768 | - | 817 | 4768 | - | 817 |  |  |  |  |  |
| 89 | W00INV1678P1 | 02-Mar-00 | 8 | Prime | Complete | 1001 | - | 4976 | 1001 | - | 4976 |  |  |  |  |  |
| 90 | W00INV1498P1 | 02-Mar-00 | 188 | Prime | Complete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 91 | W00INV1690P1 | 02-Mar-00 | 8 | Prime | Complete | 1001 | - | 4964 | 1001 | - | 4964 |  |  |  |  |  |
| 92 | W00INV1606I1 | 03-Mar-00 | 188 | Infill | Incomplete | 3830 | - | 817 | 3830 | - | 817 |  |  |  |  |  |
| 92 | W00INV1606I1 | 03-Mar-00 | 188 |  | Coverage OK |  |  |  | Trace Edit | 1883 | - | 1346 | Cable 3 : CH 1-368 Cable Depth Control |  |
| 93 | W00INV1702I1 | 03-Mar-00 | 188 | Infill | Rejected | 0 | - | 0 | 0 | - | 0 |  |  |  | Line rejected d/t weather | 94 |
| 94 | W00INV1702I2 | 04-Mar-00 | 188 |  | Complete | 4768 | - | 817 | 4768 | - | 817 |  |  |  |  |  |
| 95 | W00INV1798I1 | 04-Mar-00 | 8 | Infill | Complete | 1001 | - | 4530 | 1001 | - | 4530 |  |  |  |  |  |
| 96 | W00INV1846I3 | 05-Mar-00 | 188 | Infill | Rejected | 0 | - | 0 | 3714 | - | 817 |  |  |  | Line rejected d/t weather | 103 |
| 97 | W00INV1534I2 | 05-Mar-00 | 8 | Infill | Rejected | 0 | - | 0 | 1001 | - | 5073 |  |  |  | Line rejected d/t weather | 98 |
| 98 | W00INV1534I3 | 07-Mar-00 | 8 | Infill | Incomplete | 1001 | - | 2931 | 1001 | - | 5073 |  |  |  |  |  |
| 98 | W00INV1534I3 | 07-Mar-00 | 8 |  | Reshot |  |  |  | Shot Edit | 2932 | - | 5073 | Early EOL d/t Gun Errors | 99 |
| 99 | W00INV1534I4 | 07-Mar-00 | 8 | Infill | Rejected | 0 | - | 0 | 1001 | - | 5073 |  |  |  | Line rejected d/t weather | 102 |
| 100 | W00INV1690I1 | 08-Mar-00 | 188 |  | Complete | 4780 | - | 817 | 4780 | - | 817 |  |  |  |  |  |
| 100 | W00INV1690I1 | 08-Mar-00 | 188 |  | Coverage OK |  |  |  | Shot Edit | 2519 | - | 1661 | Coverage not required |  |
| 101 | W00INV1522I1 | 08-Mar-00 | 8 | Infill | Rejected | 0 | - | 0 | 1001 | - | 5073 |  |  |  | Line rejected d/t weather | 106 |
| 102 | W00INV1534I5 | 08-Mar-00 | 8 | Infill | Rejected | 0 | - | 0 | 2932 | - | 5073 |  |  |  | Line rejected d/t weather | 107 |
| 103 | W00INV1846I4 | 09-Mar-00 | 188 | Infill | Complete | 3680 | - | 1151 | 3680 | - | 1151 |  |  |  |  |  |
| 103 | W00INV1846I4 | 09-Mar-00 | 188 |  | Coverage OK |  |  |  | Shot Edit | 1230 | - | 1214 | Gun Errors (Even Shots Only) |  |
| 103 | W00INV1846I4 | 09-Mar-00 | 188 |  | Coverage OK |  |  |  | Shot Edit | 1729 | - | 1355 | Coverage not required |  |
| 104 | W00INV1738I1 | 09-Mar-00 | 8 | Infill | Incomplete | 1001 | - | 4917 | 1001 | - | 4917 |  |  |  |  |  |
| 104 | W00INV1738I1 | 09-Mar-00 | 8 |  | Coverage OK |  |  |  | Trace Edit | 1001 | - | 4917 | Cable 4 : CH 1-368 Telemetry Errors (Selected shots) |  |
| 105 | W00INV1822I1 | 10-Mar-00 | 188 | Infill | Incomplete | 4600 | - | 768 | 4600 | - | 768 |  |  |  | Shot numbering incorrect but coverage location OK |  |
| 105 | W00INV1822I1 | 10-Mar-00 | 188 |  | Coverage OK |  |  |  | Shot Edit | 2359 | - | 1701 | Coverage not required |  |
| 105 | W00INV1822I1 | 10-Mar-00 | 188 |  | Coverage OK |  |  |  | Shot Edit | 2438 | - | 2360 | Vessel movement too great |  |
| 105 | W00INV1822I1 | 10-Mar-00 | 188 |  | Coverage OK |  |  |  | Shot Edit | 3234 | - | 2621 | Coverage not required |  |
| 105 | W00INV1822I1 | 10-Mar-00 | 188 |  | Coverage OK |  |  |  | Trace Edit | 4600 | - | 768 | Cable 4 : CH 1-368 Telemetry Errors (Selected shots) |  |
| 106 | W00INV1522I2 | 10-Mar-00 | 8 |  | Incomplete | 1500 | - | 5073 | 1500 | - | 5073 |  |  |  |  |  |
| 106 | W00INV1522I2 | 10-Mar-00 | 8 |  | Coverage OK |  |  |  | Trace Edit | 1500 | - | 5073 | Cable 4 : CH 1-368 Telemetry Errors (Selected shots) |  |
| 107 | W00INV1534I6 | 10-Mar-00 | 188 | Infill | Incomplete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 107 | W00INV1534I6 | 10-Mar-00 | 188 |  | Coverage OK |  |  |  | Trace Edit | 4889 | - | 817 | Cable 4 : CH 1-368 Telemetry Errors (Selected shots) |  |
| 108 | W00INV1642I1 | 11-Mar-00 | 8 | Infill | Complete | 1140 | - | 4130 | 1140 | - | 4130 |  |  |  |  |  |
| 108 | W00INV1642I1 | 11-Mar-00 | 8 |  | Coverage OK |  |  |  | Shot Edit | 3176 | - | 3495 | Coverage not required |  |
| 109 | W00INV1570I2 | 11-Mar-00 | 188 | Infill | Complete | 3030 | - | 817 | 3030 | - | 817 |  |  |  |  |  |
| 109 | W00INV1570I2 | 11-Mar-00 | 188 |  | Coverage OK |  |  |  | Shot Edit | 1565 | - | 1191 | Coverage not required |  |
| 110 | W00INV1690I2 | 12-Mar-00 | 8 |  | Rejected | 0 | - | 0 | 3180 | - | 4964 |  |  |  | Line rejected d/t weather | 111 |
| 111 | W00INV1690I3 | 13-Mar-00 | 8 | Infill | Complete | 3180 | - | 4964 | 3180 | - | 4964 |  |  |  |  |  |
| 112 | W00INV1846I5 | 13-Mar-00 | 188 | Infill | Complete | 3714 | - | 2300 | 3714 | - | 2300 |  |  |  |  |  |
| 113 | W00INV1330P1 | 14-Mar-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 114 | W00INV1486P1 | 14-Mar-00 | 188 | Prime | Rejected | 0 | - | 0 | 4889 | - | 817 |  |  |  | Line rejected d/t weather | 116 |
| 115 | W00INV1318P1 | 14-Mar-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 116 | W00INV1486P2 | 15-Mar-00 | 188 | Prime | Complete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 117 | W00INV1306P1 | 15-Mar-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 118 | W00INV1486I1 | 16-Mar-00 | 188 | Infill | Complete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 119 | W00INV1294P1 | 16-Mar-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 120 | W00INV1474P1 | 17-Mar-00 | 188 | Prime | Incomplete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 120 | W00INV1474P1 | 17-Mar-00 | 188 |  | Coverage OK |  |  |  | Trace Edit | 2480 | - | 2320 | Cab 5 : Ch 209-368 Cable tail on surface (replacing bird) |  |
| 121 | W00INV1282P1 | 17-Mar-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 122 | W00INV1462P1 | 17-Mar-00 | 188 | Prime | Complete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 123 | W00INV1270P1 | 18-Mar-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 124 | W00INV1462I1 | 18-Mar-00 | 188 | Infill | Complete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 125 | W00INV1270I1 | 19-Mar-00 | 8 | Infill | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 126 | W00INV1450P1 | 19-Mar-00 | 188 | Prime | Complete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 127 | W00INV1258P1 | 19-Mar-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 128 | W00INV1438P1 | 20-Mar-00 | 188 | Prime | Rejected | 4889 | - | 3656 | 4889 | - | 817 |  |  |  | Line rejected d/t weather | 130 |
| 129 | W00INV1246P1 | 20-Mar-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 130 | W00INV1438P2 | 21-Mar-00 | 188 | Prime | Complete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 131 | W00INV1234P1 | 21-Mar-00 | 8 | Prime | Incomplete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 131 | W00INV1234P1 | 21-Mar-00 | 8 |  | Coverage OK |  |  |  | Trace Edit | 1407 | - | 1428 | Cable 5 : CH 1-368 Cable power tripped out |  |
| 131 | W00INV1234P1 | 21-Mar-00 | 8 |  | Coverage OK |  |  |  | Trace Edit | 2664 | - | 2669 | Cable 5 : CH 1-368 Cable power tripped out |  |
| 131 | W00INV1234P1 | 21-Mar-00 | 8 |  | Coverage OK |  |  |  | Trace Edit | 2704 | - | 2708 | Cable 5 : CH 1-368 Cable power tripped out |  |
| 131 | W00INV1234P1 | 21-Mar-00 | 8 |  | Coverage OK |  |  |  | Trace Edit | 2734 | - | 2736 | Cable 5 : CH 1-368 Cable power tripped out |  |
| 131 | W00INV1234P1 | 21-Mar-00 | 8 |  | Coverage OK |  |  |  | Trace Edit | 2783 | - | 2784 | Cable 5 : CH 1-368 Cable power tripped out |  |
| 132 | W00INV1426P1 | 22-Mar-00 | 188 | Prime | Complete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 133 | W00INV1222P1 | 23-Mar-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 134 | W00INV1414P1 | 24-Mar-00 | 188 | Prime | Complete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 135 | W00INV1210P1 | 24-Mar-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 136 | W00INV1414I1 | 25-Mar-00 | 188 | Infill | Complete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 137 | W00INV1198P1 | 25-Mar-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 138 | W00INV1402P1 | 25-Mar-00 | 188 | Prime | Complete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 139 | W00INV1198I1 | 26-Mar-00 | 8 | Infill | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 140 | W00INV1390P1 | 26-Mar-00 | 188 | Prime | Complete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 141 | W00INV1186P1 | 27-Mar-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 142 | W00INV1342P1 | 31-Mar-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 143 | W00INV1378P1 | 01-Apr-00 | 188 | Prime | Complete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 144 | W00INV1354P1 | 01-Apr-00 | 8 | Prime | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 145 | W00INV1366P1 | 01-Apr-00 | 188 | Prime | Complete | 4889 | - | 817 | 4889 | - | 817 |  |  |  |  |  |
| 146 | W00INV1366I1 | 02-Apr-00 | 8 | Infill | Complete | 1001 | - | 5073 | 1001 | - | 5073 |  |  |  |  |  |
| 147 | W00INV1342I1 | 02-Apr-00 | 188 | Infill | Complete | 4889 | - | 1770 | 4889 | - | 1770 |  |  |  |  |  |

## INVESTIGATOR 2D LINES SEQ 148-152

|  |  |  |  |  |  | Acquired |  |  | Required |  |  | Missed / Bad |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Seq | Linename | Date | Dir | Acquisition | Status | Good Shots |  |  | Shotpoints |  |  | Shot Ranges |  |  | Comments |
| 148 | W00INV0006P1 | 03-Apr-00 | 112 | Prime 2D | Rejected | 0 | - | 0 | 1001 | - | 2478 |  |  |  | Line Rejected Due To Incorrect Record Length |
| 149 | W00INV0004P1 | 04-Apr-00 | 010 | Prime 2D | Complete | 1001 | - | 2508 | 1001 | - | 2508 |  |  |  |  |
| 150 | W00INV0007P1 | 04-Apr-00 | 188 | Prime 2D | Complete | 1801 | - | 909 | 1801 | - | 909 |  |  |  |  |
| 151 | W00INV0006P2 | 04-Apr-00 | 291 | Prime 2D | Incomplete | 2386 | - | 1114 | 2386 | - | 1114 |  |  |  |  |
| 151 | W00INV0006P2 | 04-Apr-00 | 291 |  |  |  |  |  | Shot Edit | 1113 | - | 914 | Early EOL d/t fishing gear |
| 152 | W00INV0005P1 | 04-Apr-00 | 142 | Prime 2D | Incomplete | 2415 | - | 1820 | 2415 | - | 1820 |  |  |  |  |
| 152 | W00INV0005P1 | 04-Apr-00 | 142 |  |  |  |  |  | Shot Edit | 1819 | - | 1775 | Early EOL d/t weather |