DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS June 20, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 233 | 363 |
| --- | --- | --- |
| CAMERON | 5488 | 5510 |
| HALLIBURTON | 3310 | 3309 |
| SCHLUMBERGER | 2090 | 2089 |
| ISDL | 233 | 647 |
| ISS | 25 | 2336 |

Well: WKF_W31

Rig/Contractor: 	Rig 453	Report Date: June 20, 2006

Supervisor:.	Campbell, Glenn R.

Davis, Brian.

| AFE Number: | L0501G656 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 3.9 | AFE Cost/Days: | $1,000,000 |
| Daily Cost: | $167,079 |  |  |
| Total Cost: | $685,449 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: | 3729.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31 |
| --- | --- |
| Management Summary: | Lay out 9-5/8" casing. Service work boat. R/dn WFD. Break & L/dn Baker fishing tools. Jet wellhead & BOP. Run Wearbushing. RIH w/ OEDP to TOC @ 1375m. Held trip drill. Circ hole clean. |
| Current: | Circulating the hole clean. |
| Planned: | Set cement kickoff plug. POH. Change & test rams. Start drilling program |