DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 05, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 243 | 363 |
| --- | --- | --- |
| CAMERON | 5500 | 5518 |
| HALLIBURTON | 3322 | 3321 |
| SCHLUMBERGER | 2102 | 2101 |
| ISDL | 245 | 647 |
| ISS | 37 | 2344 |

Well: WKF_W31A

Rig/Contractor: 	Rig 453	Report Date: July 05, 2006

Supervisor:.	Bennett, James M.

Steel, George A.

| AFE Number: | L0501G655 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 14.5 | AFE Cost/Days: | $4,208,000 |
| Daily Cost: | $195,605 |  |  |
| Total Cost: | $3,026.376 | Planned MD/TVD: | 3438.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 2794.00/1942.36 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31A |
| --- | --- |
| Management Summary: | POOh w/ 4" d/pipe from 2800m to 1415m. CBU. POOH from 1415m to 1272m. RIH to 1415m w/ no pump/rotary, access clear. POOH to 1272m. Slip/cut drill line. RIH w/ 4" d/pipe to bottom. CBU. POOH to 895m. Held trip drills. |
| Current: | Pooh @ 895m. |
| Planned: | POOH to surface and rack back BHA. M/up/RIH w/ logging tools. |