DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 06, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 249 | 363 |
| --- | --- | --- |
| CAMERON | 5501 | 5519 |
| HALLIBURTON | 3323 | 3322 |
| SCHLUMBERGER | 2103 | 2102 |
| ISDL | 249 | 647 |
| ISS | 38 | 2345 |

Well: WKF_W31A

Rig/Contractor: 	Rig 453	Report Date: July 06, 2006

Supervisor:.	Bennett, James M.

Steel, George A.

| AFE Number: | L0501G655 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 15.5 | AFE Cost/Days: | $4,208,000 |
| Daily Cost: | $180,573 |  |  |
| Total Cost: | $3,206,949 | Planned MD/TVD: | 3438.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 2794.00/1942.36 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31A |
| --- | --- |
| Management Summary: | POH from 895m to surface and rack back BHA. M/up Reeves logging tools and RIH to 1817m. Discovered screen left in HWDP from doing pump rate tests. POH and retrieved screen. RIH w/ logging tools to 2135m. Trip drills. |
| Current: | RIH w/ reeves logging tools @ 2135m. |
| Planned: | Log well, L/out steerable BHA, RIH w/ cleanout BHA. |