DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 08, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 251 | 363 |
| --- | --- | --- |
| CAMERON | 5503 | 5521 |
| HALLIBURTON | 3325 | 3324 |
| SCHLUMBERGER | 2105 | 2104 |
| ISDL | 251 | 647 |
| ISS | 40 | 2347 |

Well: WKF_W31A

Rig/Contractor: 	Rig 453	Report Date: July 08, 2006

Supervisor:.	Campbell, Glenn R.

Steed, Cory

| AFE Number: | L0501G655 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 17.5 | AFE Cost/Days: | $4,208,000 |
| Daily Cost: | $178,648 |  |  |
| Total Cost: | $3,597,571 | Planned MD/TVD: | 3438.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 2794.00/1942.36 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31A |
| --- | --- |
| Management Summary: | M/U cleanout BHA & RIH to TD. Pump sweep & circulate hole clean. B/R OOH to 3200m. Pump sweep & circulate hole clean. POOH to 1394m. Pump sweep & circulate hole clean. POOH to 1250m. Pump sweep & circulate hole clean. Service rig. POOH |
| Current: | POOH at 1103m. |
| Planned: | POOH & L/out BHA. C/out MPR's to 4" x 7" VBR's. Run & cement 7" casing. |