DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 09, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 252 | 363 |
| --- | --- | --- |
| CAMERON | 5504 | 5522 |
| HALLIBURTON | 3326 | 3325 |
| SCHLUMBERGER | 2106 | 2105 |
| ISDL | 252 | 647 |
| ISS | 41 | 2348 |

Well: WKF_W31A

Rig/Contractor: 	Rig 453	Report Date: July 09, 2006

Supervisor:.	Campbell, Glenn R.

Steed, Cory

| AFE Number: | L0501G655 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 18.5 | AFE Cost/Days: | $4,208,000 |
| Daily Cost: | $169,910 |  |  |
| Total Cost: | $3,767,481 | Planned MD/TVD: | 3438.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 2794.00/1942.36 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31A |
| --- | --- |
| Management Summary: | POOH to 169m. C/out MPR's to 4½" x 7" VBR's. POOH & L/out cleanout BHA. Jet wellhead & BOP's. Shell test BOP's. M/U 7" shoetrack, test floats & RIH. RIH w/ 7" casing to 2319m. Held trip drills. |
| Current: | RIH w/ 7" casing at 2319m. |
| Planned: | Run 7" casing to 3443m & cement as per program. Set slips. Cut casing. |