DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 10, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 253 | 363 |
| --- | --- | --- |
| CAMERON | 5505 | 5523 |
| HALLIBURTON | 3327 | 3326 |
| SCHLUMBERGER | 2107 | 2106 |
| ISDL | 253 | 647 |
| ISS | 42 | 2348 |

Well: WKF_W31A

Rig/Contractor: 	Rig 453	Report Date: July 10, 2006

Supervisor:.	Campbell, Glenn R.

Steed, Cory

| AFE Number: | L0501G655 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 19.5 | AFE Cost/Days: | $4,208,000 |
| Daily Cost: | $169,910 |  |  |
| Total Cost: | $3,767,481 | Planned MD/TVD: | 3438.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 2794.00/1942.36 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31A |
| --- | --- |
| Management Summary: | RIH w/ 7" casing to 3443m. Circulate & condition mud. Cement 7" casing. WOC. Conduct rig maintenance & prepare for setting slips & casing cut while WOC. Held trip drill. |
| Current: | Preparing to set casing slips. |
| Planned: | Set slips & cut csg. I nstall tbg spool. N/u BOP's. Run MAXR guns. |