DRILLING / WELLWORK REPORT (II) 24HRS TO 0500 HRS July 11, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 254 | 363 |
| --- | --- | --- |
| CAMERON | 5506 | 5524 |
| HALLIBURTON | 3328 | 3327 |
| SCHLUMBERGER | 2108 | 2107 |
| ISDL | 254 | 647 |
| ISS | 43 | 2349 |

Well: WKF_W31A

Rig/Contractor: 	Rig 453	Report Date: July 1, 2006

Supervisor:.	Campbell, Glenn R.

Steed, Cory

| AFE Number: | L0501G655 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 20.2 | AFE Cost/Days: | $7,100,000 |
| Daily Cost: | $226,192 |  |  |
| Total Cost: | $4,482,078 | Planned MD/TVD: | 3438.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 2794.00/1942.36 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31A |
| --- | --- |
| Management Summary: | R/U & RIH w/ Junk Basket-Gauge Ring toolstring. Unable to achieve required HUD of 3390m. POOH to run casing scraper assembly. |
| Current: | R/dn wireline. |
| Planned: | R/dn wireline. C/out LPR's to 4". Test BOP's. M/U & Run casing scraper. |