DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 13, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 256 | 363 |
| --- | --- | --- |
| CAMERON | 5508 | 5526 |
| HALLIBURTON | 3330 | 3329 |
| SCHLUMBERGER | 2110 | 2109 |
| ISDL | 256 | 647 |
| ISS | 45 | 2351 |

Well: WKF_W31A

Rig/Contractor: 	Rig 453	Report Date: July 13, 2006

Supervisor:.	Campbell, Glenn R.

Stead, Cory

| AFE Number: | L0501G655 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 2.3 | AFE Cost/Days: | $7,100,000 |
| Daily Cost: | $175,984 |  |  |
| Total Cost: | $4,910,376 | Planned MD/TVD: | 3438.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 2794.00/1942.36 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31A |
| --- | --- |
| Management Summary: | RIH w/ 7" scraper BHA to TD. Worked scraper & pushed any obstruction to bottom. POOH & rack scraper BHA. R/U Schlumberger. M/U MAXR gun assembly & RIH. Unable to achieve required HUD of 3390m. Trip drills held. |
| Current: | Attempting to pass HUD at 3379m. |
| Planned: | RIH & set MAXR guns. POOH. R/U WFD. Run 2-7/8" completion. |