DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 14, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 257 | 363 |
| --- | --- | --- |
| CAMERON | 5509 | 5527 |
| HALLIBURTON | 3331 | 3330 |
| SCHLUMBERGER | 2111 | 2110 |
| ISDL | 257 | 647 |
| ISS | 46 | 2352 |

Well: WKF_W31A

Rig/Contractor: 	Rig 453	Report Date: July 14, 2006

Supervisor:.	Campbell, Glenn R.

Stead, Cory

| AFE Number: | L0501G655 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 3.3 | AFE Cost/Days: | $7,100,000 |
| Daily Cost: | $373,484 |  |  |
| Total Cost: | $5,283,860 | Planned MD/TVD: | 3438.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 2794.00/1942.36 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31A |
| --- | --- |
| Management Summary: | RIH w/ MAXR guns & correlate. Set MAXR guns. POOH & L/out setting tools. L/out 3½" HWDP & P/U 4" DP. Jet wellhead & BOP's. R/U & run 2-7/8" completion tubing to 901m. Held trip drills. |
| Current: | RIH w/ 2-78" completion tubing at 901m. |
| Planned: | RIH w/ 2-7/8" tubing & complete as per program. |