DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS June 23, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 236 | 363 |
| --- | --- | --- |
| CAMERON | 5491 | 5513 |
| HALLIBURTON | 3313 | 3312 |
| SCHLUMBERGER | 2093 | 2092 |
| ISDL | 236 | 647 |
| ISS | 28 | 2339 |

Well: WKF_W31A

Rig/Contractor: 	Rig 453	Report Date: June 23, 2006

Supervisor:.	Bennett, James M.

Davis, Brian.

| AFE Number: | L0501G655 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 2.5 | AFE Cost/Days: | $4,208,000 |
| Daily Cost: | $194,361 |  |  |
| Total Cost: | $585,495 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31 |
| --- | --- |
| Management Summary: | Circulate & condition mud. Kickoff cement plug to 1367m. Circulate hole clean. Pull inside casing. Conduct PIT to 13 ppg EMW. RIH. Drill 8½" hole from 1367m to 1558m. Circulate hole clean. Held pit drill. |
| Current: | Circulate bottoms up to clean hole. |
| Planned: | Drill & survey 8½" Production Hole. |