DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS June 28, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 241 | 363 |
| --- | --- | --- |
| CAMERON | 5496 | 5514 |
| HALLIBURTON | 3318 | 3317 |
| SCHLUMBERGER | 2098 | 2097 |
| ISDL | 241 | 647 |
| ISS | 33 | 2340 |

Well: WKF_W31A

Rig/Contractor: 	Rig 453	Report Date: June 28, 2006

Supervisor:.	Bennett, James M.

Davis, Brian.

| AFE Number: | L0501G655 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 7.5 | AFE Cost/Days: | $4,208,000 |
| Daily Cost: | $180,849 |  |  |
| Total Cost: | $1,597,444 | Planned MD/TVD: | 3438.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 2794.00/1942.36 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31A |
| --- | --- |
| Management Summary: | RIH to 1263m. Change saver sub. Rig service. Held trip drills. RIH to HUD 1329m. Circulate hole clean. Set 33 bbl kickoff plug. Rev/forward circ. POH. Press test BOP's. |
| Current: | M/up 12.25" cleanout BHA. |
| Planned: | RIH, clean out cement, C&C mud. POH, RIH to plug , kickoff, drill ahead. |