DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS June 29, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 242 | 363 |
| --- | --- | --- |
| CAMERON | 5497 | 5515 |
| HALLIBURTON | 3319 | 3318 |
| SCHLUMBERGER | 2099 | 2098 |
| ISDL | 242 | 647 |
| ISS | 34 | 2341 |

Well: WKF_W31A

Rig/Contractor: 	Rig 453	Report Date: June 29, 2006

Supervisor:.	Bennett, James M.

Davis, Brian.

| AFE Number: | L0501G655 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 8.5 | AFE Cost/Days: | $4,208,000 |
| Daily Cost: | $189,921 |  |  |
| Total Cost: | $1,798,504 | Planned MD/TVD: | 3438.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 2794.00/1942.36 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31A |
| --- | --- |
| Management Summary: | M/up 12¼" BHA & RIH to 1117m. Held trip drills. Service Rig. Monitor well, 4 Hr IR Protest. Tag TOC @ 1242m. Circ bottoms up. Drill out cement to 1300m. Circ & condition mud. |
| Current: | Circulate and condition mud. |
| Planned: | POH and L/dn 12-1/4"BHA, M/up 8-1/2" BHA, RIH to 1300m, Drill ahead. |