DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS June 30, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 243 | 363 |
| --- | --- | --- |
| CAMERON | 5498 | 5516 |
| HALLIBURTON | 3320 | 3319 |
| SCHLUMBERGER | 2100 | 2099 |
| ISDL | 243 | 647 |
| ISS | 35 | 2342 |

Well: WKF_W31A

Rig/Contractor: 	Rig 453	Report Date: June 30, 2006

Supervisor:.	Bennett, James M.

Davis, Brian.

| AFE Number: | L0501G655 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 9.5 | AFE Cost/Days: | $4,208,000 |
| Daily Cost: | $198,539 |  |  |
| Total Cost: | $1,997,043 | Planned MD/TVD: | 3438.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 2794.00/1942.36 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31A |
| --- | --- |
| Management Summary: | C&C mud & reduce MW to 9 ppg. POH and L/out 12-1/4" assembly. F/ test BOP's. Jet well head/BOP's and flush chock/kill line. M/up and shallow test 8-1/2" steerable BHA. RIH to 1300m. SCR's. Drill to 1312m. Kickoff. Trip drills. |
| Current: | Drill 8½" section @ 1322m. |
| Planned: | Drill 8½" section as per program. |