DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS October 3, 2006

| RIG 453 | 138 | 363 |
| --- | --- | --- |
| CAMERON | 1613 | 1613 |
| HALLIBURTON | 3401 | 3401 |
| SCHLUMBERGER | 2342 | 2342 |
| ISDL | 138 | 647 |
| ISS | 127 | 2343 |

Well: WKF_W6A

Rig/Contractor: 	Rig 453	Report Date: October 3, 2006

Supervisor:	Bennett, James M.

Campbell, Glenn R.

Steel, George A.

| AFE Number: | L0501G659 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 26.7 | AFE Cost/Days: | $6,291,200 |
| Daily Cost: | $ 122,681 |  |  |
| Total Cost: | $ 6,302,566 | Planned MD/TVD: | 3477.00/ |
| Casing Size: |  | Actual MD/TVD: | 3477.00/2371.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6A |
| --- | --- |
| Management Summary: | R/up wireline equipment & pressure test same. RIH w/ N-test tool & set packers. Pressure test packers & SSSV, OK. POOH. R/d wireline. Set BPV. N/d BOP, n/up xmas tree & pressure test. R/u wireline. RIH & open SSD @ 3299m. Set sand separation tool @ 3299m. R/down Wireline. Release rig to WKF W-23 @ 05:00 hrs. |
| Current: | Prepare to skid to WKF W-23. |
| Planned: | Skidding over to WKF W-23. |