DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS October 13, 2006

| RIG 453 | 148 | 363 |
| --- | --- | --- |
| CAMERON | 1623 | 1623 |
| HALLIBURTON | 3411 | 3411 |
| SCHLUMBERGER | 2352 | 2352 |
| ISDL | 148 | 647 |
| ISS | 137 | 2353 |

Well: WKF_W23A

Rig/Contractor: 	Rig 453	Report Date: October 13, 2006

Supervisor:	Davis, Brian

Stead, Cory

| AFE Number: | L0501G660 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 2.2 | AFE Cost/Days: | $5,948,157 |
| Daily Cost: |  |  |  |
| Total Cost: | $520,098 | Planned MD/TVD: | 3339.00/2797.24 |
| Casing Size: | $218,951 | Actual MD/TVD: | 1131.00/ |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W23A |
| --- | --- |
| Management Summary: | Complete PIT to 12.5 ppg EMW. Drill, steer & survey 8½" hole from 672m to 1131m. Conduct rig service. Record SCR's. Held Pit Drills. |
| Current: | Drill, steer, survey 8½" hole at 1131m. |
| Planned: | Drill, steer, survey 8½" hole to ~1300m. Wiper trip to shoe. RIH & drill ahead. |