DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS October 16, 2006

| RIG 453 | 149 | 363 |
| --- | --- | --- |
| CAMERON | 1624 | 1624 |
| HALLIBURTON | 3412 | 3412 |
| SCHLUMBERGER | 2353 | 2353 |
| ISDL | 149 | 647 |
| ISS | 138 | 2354 |

Well: WKF_W23A

Rig/Contractor: 	Rig 453	Report Date: October 14, 2006

Supervisor:	Davis, Brian

Stead, Cory

| AFE Number: | L0501G660 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 3.2 | AFE Cost/Days: | $5,948,157 |
| Daily Cost: | $194,947 |  |  |
| Total Cost: | $715,045 | Planned MD/TVD: | 3339.00/2797.24 |
| Casing Size: |  | Actual MD/TVD: | 1361.15/1168.73 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W23A |
| --- | --- |
| Management Summary: | Drill, steer and survey 8½" hole to 1361m. Perform Wiper trip to shoe. Service rig. Held BOP drills. |
| Current: | Conducting rig service. |
| Planned: | RIH to 1361m and drill ahead. |

| RIG 453 | 150 | 363 |
| --- | --- | --- |
| CAMERON | 1625 | 1625 |
| HALLIBURTON | 3413 | 3413 |
| SCHLUMBERGER | 2354 | 2354 |
| ISDL | 150 | 647 |
| ISS | 139 | 2355 |

Well: WKF_W23A

Rig/Contractor: 	Rig 453	Report Date: October 15, 2006

Supervisor:	Davis, Brian

Stead, Cory

| AFE Number: | L0501G660 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 4.2 | AFE Cost/Days: | $5,948,157 |
| Daily Cost: | $191,182 |  |  |
| Total Cost: | $906,927 | Planned MD/TVD: | 3339.00/2797.24 |
| Casing Size: |  | Actual MD/TVD: | 1835.00/1409.75 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W23A |
| --- | --- |
| Management Summary: | RIH to TD. Wash last stand to bottom. Drill & Survey 8½" Hole to 1365m. Circulate and condition mud. Drill & survey 8½" hole to 1821m. Service rig. Drill & survey 8½" hole to 1835m. |
| Current: | Drill, steer & survey 8½" hole at 1835m. |
| Planned: | Drill, steer & survey 8½" hole ~1960m. POOH for tapered string. RIH & drill ahead. |

| RIG 453 | 151 | 363 |
| --- | --- | --- |
| CAMERON | 1626 | 1626 |
| HALLIBURTON | 3414 | 3414 |
| SCHLUMBERGER | 2355 | 2355 |
| ISDL | 151 | 647 |
| ISS | 140 | 2356 |

Well: WKF_W23A

Rig/Contractor: 	Rig 453	Report Date: October 16, 2006

Supervisor:	Davis, Brian

Stead, Cory

| AFE Number: | L0501G660 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 5.2 | AFE Cost/Days: | $5,948,157 |
| Daily Cost: | $199,096 |  |  |
| Total Cost: | $1,106,023 | Planned MD/TVD: | 3339.00/2797.24 |
| Casing Size: |  | Actual MD/TVD: | 1964.00/1477.32 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W23A |
| --- | --- |
| Management Summary: | Drill 8½" hole to 1964m. Circulate the hole clean. POH on elevators to casing shoe. Flow Check. POH to HWDP crossover. P/up 4" DP. L/out old 4" DP. RIH to 1821m w/ tapered string. Held trip drills. |
| Current: | RIH on 5" DP at 1821m. |
| Planned: | RIH to TD. Circulate & condition mud. Drill ahead. |