DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS October 17, 2006

| RIG 453 | 152 | 363 |
| --- | --- | --- |
| CAMERON | 1627 | 1627 |
| HALLIBURTON | 3415 | 3415 |
| SCHLUMBERGER | 2356 | 2356 |
| ISDL | 152 | 647 |
| ISS | 141 | 2357 |

Well: WKF_W23A

Rig/Contractor: 	Rig 453	Report Date: October 17, 2006

Supervisor:	Davis, Brian

Stead, Cory

| AFE Number: | L0501G660 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 6.2 | AFE Cost/Days: | $5,948,157 |
| Daily Cost: | $208,333 |  |  |
| Total Cost: | $1,314,356 | Planned MD/TVD: | 3339.00/2797.24 |
| Casing Size: |  | Actual MD/TVD: | 2223.00/1639.53 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W23A |
| --- | --- |
| Management Summary: | RIH to 1964m. Circulate & condition mud. Record SCR's. Drill & Survey 8½" hole to 2223m. Service rig. Held BOP drills. |
| Current: | Conducting rig service. |
| Planned: | Drill, steer & survey 8½" hole. |