DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS October 19, 2006

| RIG 453 | 154 | 363 |
| --- | --- | --- |
| CAMERON | 1629 | 1629 |
| HALLIBURTON | 3417 | 3417 |
| SCHLUMBERGER | 2358 | 2358 |
| ISDL | 154 | 647 |
| ISS | 143 | 2357 |

Well: WKF_W23A

Rig/Contractor: 	Rig 453	Report Date: October 19, 2006

Supervisor:	Davis, Brian

Stead, Cory

| AFE Number: | L0501G660 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 8.2 | AFE Cost/Days: | $5,948,157 |
| Daily Cost: | $233,596 |  |  |
| Total Cost: | $1,740,785 | Planned MD/TVD: | 3339.00/2797.24 |
| Casing Size: |  | Actual MD/TVD: | 2761.00/1995.66 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W23A |
| --- | --- |
| Management Summary: | Drilled 8½" hole to 2624m. Circulated the hole clean. Drilled 8½" hole to 2681m. Started adding 2% EBL to the mud system @ 2653m. Lost pump pressure/MWD turbine RPM. POH looking for washout in the drill string. Located washout at 2450m. RIH & drilled 8½" hole to 2761m. Lost pump pressure/MWD turbine RPM. POH inspecting pipe for washout. Located washout at 1476m. RIH to 2761m. Held BOP drills. |
| Current: | Circulating to condition mud. |
| Planned: | Drill, steer & survey 8½" hole. |