DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS October 26, 2006

| RIG 453 | 160 | 363 |
| --- | --- | --- |
| CAMERON | 1635 | 1635 |
| HALLIBURTON | 3423 | 3423 |
| SCHLUMBERGER | 2364 | 2364 |
| ISDL | 160 | 647 |
| ISS | 149 | 2357 |

Well: WKF_W23A

Rig/Contractor: 	Rig 453	Report Date: October 26, 2006

Supervisor:	George, Steel

Stead, Cory

| AFE Number: | L0501G660 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 15.2 | AFE Cost/Days: | $5,948,157 |
| Daily Cost: | $217,625 |  |  |
| Total Cost: | $3,158,049 | Planned MD/TVD: | 3339.00/2797.24 |
| Casing Size: |  | Actual MD/TVD: | 3338.00/2382.04 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W23A |
| --- | --- |
| Management Summary: | Wash/ream to TD at 3338m. Circulate hole clean. POOH to 717m. Circulate hole clean. POOH to BHA at 172m. C/out MPR's to 4½" x 7" VBR's. Rack BHA. Retrieve wear bushing. Jet wellhead & stack. Shell test BOP stack. Service rig. R/U & run 7" casing to 672m. Held Trip Drills. |
| Current: | RIH w/ 7" casing at 672m. |
| Planned: | Run casing to 3334m. Circulate & condition mud. Cement & displace 7" casing. |