DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS JANUARY 3, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 229 | 363 |
| --- | --- | --- |
| CAMERON | 1684 | 1684 |
| HALLIBURTON | 3471 | 3471 |
| SCHLUMBERGER | 2413 | 2413 |
| ISDL | 229 | 647 |
| ISS | 217 | 2357 |

Well: HLA_A2B

Rig/Contractor: 	Rig 453	Report Date: January 3, 2007

Supervisor:	Bareswill, J R (Dicky)

Davis, Brian

| AFE Number: AFE Number: | L0501G207 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 3.00 | AFE Cost/Days: | $5,677,031 |
| Daily Cost: | $216,134 |  |  |
| Total Cost: | $649,001 | Planned MD/TVD: | 3,299.00 / 3,058.68 |
| Casing Size: |  | Actual MD/TVD: | 1,065.00 / 897.88 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2B |
| --- | --- |
| Management Summary: | Ran PIT to 12.5 ppg jug test, Drill/slide from 667m to 1065m |
| Current: | Drilling 8.5" hole at 1065m |
| Planned: | Drilling 8.5" hole at 1065m |