DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS JANUARY 4, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 230 | 363 |
| --- | --- | --- |
| CAMERON | 1685 | 1685 |
| HALLIBURTON | 3472 | 3472 |
| SCHLUMBERGER | 2414 | 2414 |
| ISDL | 230 | 647 |
| ISS | 218 | 2357 |

Well: HLA_A2B

Rig/Contractor: 	Rig 453	Report Date: January 4, 2007

Supervisor:	Bareswill, J R (Dicky)

Davis, Brian

| AFE Number: AFE Number: | L0501G207 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 4.00 | AFE Cost/Days: | $5,677,031 |
| Daily Cost: | $248,297 |  |  |
| Total Cost: | $897,298 | Planned MD/TVD: | 3,299.00/3,058.68 |
| Casing Size: |  | Actual MD/TVD: | 1,558.00/1,238.67 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2B |
| --- | --- |
| Management Summary: | Drill: slide/rotate 8.5" hole from 1065m to 1558m, (.5 hr replace liner in #2 mud pump, .5 hr rig service). |
| Current: | Drlg 8.5" hole at 1558m |
| Planned: | Cont.Drlg 8.5" hole to 2900m, trip for LWD |