DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS JANUARY 31, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| ISDL RIG 453 | 257 | 363 |
| --- | --- | --- |
| ISDL RIG 175 | 179 | 179 |
| CAMERON | 1732 | 1732 |
| HALLIBURTON | 3536 | 3536 |
| SCHLUMBERGER | 2441 | 2441 |
| ISS | 249 | 2357 |

Well: HLA_A4

Rig/Contractor: 	Rig 453	Report Date: January 31, 2007

Supervisor:	Bennett, James

Bigby, Brigham

| AFE Number: AFE Number: | L0501G208 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 7.5 | AFE Cost/Days: | $6,507,763 |
| Daily Cost: | $209,335 |  |  |
| Total Cost: | $1,537,072 | Planned MD/TVD: | 2,984.99/ |
| Casing Size: |  | Actual MD/TVD: | 269.00/ |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM's. M/up 12 1/4" steerable BHA. Shallow test. RIH w/ BHA to 269m. Drill, steer and survey from 269m to 553m. Surveys taken @ 276m, 331m, 388m, 418m, 447m, 475m and 505m. Conduct rig service. Held weekly safety meeting with night crew. Discussed recent fatality and LTI with crew. |
| Current: | Drill ahead @ 553m. |
| Planned: | Drill to 641m. Wiper trip. Run casing. |