LAKES OIL N.L

DAILY DRILLING REPORT

| WELL : | Hazelwood-1 | REPORT No. : | 1 | DFS: |  | DATE : | 24-03-07 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2400 DEPTH : |  | LAST DEPTH : |  | 24 HR PROGRESS: |  | PTD : |  |
| TOTAL FUEL : |  | FUEL USAGE : |  | DAYCOST : $ |  | CUM. COST : $ |  |
| 0600 OPS : |  |
| Next 24 Hrs Op |  |
| Site Personnel: | Lou DeVattimo - Supervisor |

| BIT INFORMATION |  | OPS BREAKDOWN |  | MUD PROPERTIES |
| --- | --- | --- | --- | --- |
| Bit Number |  |  |  | Drilling |  |  | Density |  | S.G. |
| Size (mm) |  |  |  | Tripping |  |  | Viscosity |  | Sec |
| Make |  |  |  | Surveys |  |  | Water Loss |  | Cc |
| Type |  |  |  | Rigged up |  |  | pH |  | Strip |
| IADC Code |  |  |  | Testing/tools |  |  | Filter Cake |  | 32 nd |
| Serial Number |  |  |  | Circulate Sample |  |  | PV / YP |  | Cp/lb/100’ |
| Nozzles (32) |  |  |  | Casing |  |  | Gels |  | S/m |
| Depth in (m) |  |  |  | Cementing |  |  | Sand |  | % Vol |
| Depth out (m) |  |  |  | Surveys |  |  | Solids |  | % Vol |
| Total Metres |  |  |  | Circulate & Condition |  |  | Oil |  | % Vol |
| Hours |  |  |  | Rig Service/slip & cut |  |  | K+ |  | Mg/l |
| WOB (kg) |  |  |  | Rig down bop |  |  | Chlorides |  | Mg/l |
| RPM |  |  |  | Drill out Cmt |  |  | PHPA |  |  |
| Condition |  |  |  | Breakdown kelly |  |  | KCL | % |  |
| Impact Force |  |  |  | Wait On Cement |  |  | Daily Cost $ |  |
| Jet Velocity |  |  |  | Test BOPs |  |  | Cum Cost $ |  |
| B.H.A.: |  |
| HOURLY OPERATIONS SUMMARY (0000 – 2400) |  | SURVEYS |  | CHEMICALS USED |
| From | To | Operation |  |  | ° at |  | m |  | Type | Amount |
| 0000 | 03:00 | Rigged up for drilling rathole and mousehole |  |  | ° at |  | m |  | Barazan D + |  |
| 03:00 | 08:00 | Drilled and installed mousehole and rathole socks |  |  | ° at |  | m |  | Dextrid |  |
| 08:00 | 09:00 | Layed out tools |  |  | ° at |  | m |  | Pac - R |  |
| 09:00 | 12:00 | Prepared tools for drilling assembly |  |  | ° at |  | m |  | Barite |  |
| 12;00 | 13:00 | Rigged up survey line and escape buggy |  |  | ° at |  | m |  | Bulk Barite | ton |
| 13:00 | 18:00 | Completed assembling of Mud pump fluid end |  |  | ° at |  | m |  | PHPA/ KCL |  |
| 18:00 | 23:00 | Made up Bit # 1 pick up BHA and run in hole |  |  | ° at |  | m |  | Caustic Soda |  |
| 23:00 | 23:30 | Circulated and checked pumps at 132m |  |  |  |  |
| 23:30 | 24:00 | Continued to pick up pipe and run in hole 179m |  | PUMP 1 |  | PUMP 2 |
|  |  |  |  | Liner | 108 | mm |  | Liner | 108 | mm |
|  |  |  |  | Pressure |  | kPa |  | Pressure |  | KPa |
|  |  | Rig on payroll at 18:00 hrs |  | A.V. DP |  | m/min |  | A.V. DP |  | m/min |
|  |  | Held pre spud meeting with crews |  | A.V. DC |  | m/min |  | A.V. DC |  | m/min |
|  |  | Tested the emergency shutdown units on rig |  | SPM |  |  | SPM |  |
|  |  | Total of 53 joints of 13-3/8” casing on site |  | LPM |  |  | LPM |  |
|  |  | Halliburton unit on site |  |  |  |  |
|  |  |  |  | CEMENT DATA |  | LAST CASING |
|  |  |  |  | Sacks Halliburton |  |  | Size | 450 | mm |
|  |  |  |  | Class Bulk |  |  | Weight |  | Kg/m |
|  |  |  |  | % |  |  |  | Grade | Line pipe |  |
|  |  |  |  | % |  |  |  | Connection | Welded |  |
|  |  |  |  | % |  |  |  | Joints |  |  |
|  |  |  |  | % |  |  |  | Length | 281.00 | m |
| Days since | LTA |  |  | Av. Wt |  |  | Shoe | 286.00 m from RKB | m |

,66