LAKES OIL N.L

DAILY DRILLING REPORT

| WELL : | Hazelwood-1 | REPORT No. : | 5 | DFS: | 4 | DATE : | 28-03-07 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2400 DEPTH : | 556m | LAST DEPTH : | 556 | 24 HR PROGRESS: | 0 | PTD : | 2,700m |
| TOTAL FUEL : | 26,600 | FUEL USAGE : | 860 | DAYCOST : $ |  | CUM. COST : $ |  |
| 0600 OPS : | Completed the installation of BOP |  |  |  |  |  |  |
| Next 24 Hrs Op | Install the Koomey lines –Function test all lines-Test BOP and Choke Manifold-Make up and run 311mm Drilling assembly |  |  |  |  |  |  |
|  | Lou DeVattimo - Supervisor |  |  |  |  |  |  |

|  |  | BIT INFORMATION |  |  |  |  |  |  |  | # OPS BREAKDOWN |  |  |  |  |  |  |  |  |  | # MUD PROPERTIES |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Bit Number |  |  | 1 |  |  |  |  | Drilling |  |  |  |  |  |  |  |  |  | Density |  |  | 1.104 |  |  | S.G. |  |  |
|  |  | Size (mm) |  |  | 400 |  |  |  |  | Tripping |  |  |  |  |  |  |  |  |  | Viscosity |  |  | 38 |  |  | Sec |  |  |
|  |  | Make |  |  | Smith |  |  |  |  | Surveys |  |  |  |  |  |  |  |  |  | Water Loss |  |  | 15.00 |  |  | Cc |  |  |
|  |  | Type |  |  | GX-1VC |  |  |  |  | Rigged up |  |  |  |  |  |  |  |  |  | pH |  |  | 10.0 |  |  | Strip |  |  |
|  |  | IADC Code |  |  | 2-1-7 |  |  |  |  | Testing/tools |  |  |  |  |  |  |  |  |  | Filter Cake |  |  | 1 |  |  | 32 nd |  |  |
|  |  | Serial Number |  |  | MM4714 |  |  |  |  | Circulate Sample |  |  |  |  |  |  |  |  |  | PV / YP |  |  | 10 / 12 |  |  | Cp/lb/100’ |  |  |
|  |  | Nozzles (32) |  |  | 18-22-22 |  |  |  |  | Casing |  |  |  |  |  |  |  |  |  | Gels |  |  | 2 / 5 |  |  | S/m |  |  |
|  |  | Depth in (m) |  |  | 293.00 |  |  |  |  | Cementing |  |  |  |  |  |  |  |  |  | Sand |  |  | tr |  |  | % Vol |  |  |
|  |  | Depth out (m) |  |  | 556 |  |  |  |  | Surveys |  |  |  |  |  |  |  |  |  | Solids |  |  | 6.1 |  |  | % Vol |  |  |
|  |  | Total Metres |  |  | 263 |  |  |  |  | Circulate & Condition |  |  |  |  |  |  |  |  |  | Oil |  |  |  |  |  | % Vol |  |  |
|  |  | Hours |  |  | 30.00 |  |  |  |  | Rig Service |  |  |  |  |  |  |  |  |  | K+ |  |  |  |  |  | Mg/l |  |  |
|  |  | WOB (kg) |  |  | 5min-12max |  |  |  |  | Pick up BHA |  |  |  |  |  |  |  |  |  | Chlorides |  |  | 1,000 |  |  | Mg/l |  |  |
|  |  | RPM |  |  | 100 |  |  |  |  | Drill out Cmt |  |  |  |  |  |  |  |  |  | PHPA |  |  |  |  |  |  |  |  |
|  |  | Condition |  |  | T-2 B-2 In gauge |  |  |  |  | Repair rig |  |  |  |  |  |  |  |  |  | KCL |  |  | % |  |  |  |  |  |
|  |  | Impact Force |  |  | 461 |  |  |  |  | Wait On Cement |  |  |  |  | 4.0 |  |  |  |  | Daily Cost $ |  |  | Nil |  |  |  |  |  |
|  |  | Jet Velocity |  |  | 176 |  |  |  |  | Rig up BOPs |  |  |  |  | 20.0 |  |  |  |  | Cum Cost $ |  |  | 5,924 |  |  |  |  |  |
|  |  | B.H.A.: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | HOURLY OPERATIONS SUMMARY (0000 – 2400) |  |  |  |  |  |  |  |  |  | # SURVEYS |  |  |  |  |  |  |  |  |  | # CHEMICALS USED |  |  |  |  |  |  |
|  |  | From | To |  |  | Operation |  |  |  |  |  | 8deg plus |  | ° at |  | 258 |  |  | m |  |  | Type |  |  | Amount |  |  |  |
|  |  | 0000 |  |  |  | W.O.C- Rigged down Casing tools – Halliburton tools |  |  |  |  |  | 12 deg |  | ° at |  | 319 |  |  | m |  |  | Aus-Gel |  |  |  |  |  |  |
|  |  |  |  |  |  | Installed Kill and Choke line valves onto mud cross- |  |  |  |  |  | 11 deg |  | ° at |  | 357 |  |  | m |  |  | Dextrid |  |  |  |  |  |  |
|  |  |  | 13:00 |  |  | Cut off conductor pipe and 13-3/8” landing joint |  |  |  |  |  | 9 deg |  | ° at |  | 414 |  |  | m |  |  | Pac - R |  |  |  |  |  |  |
|  |  | 13;00 | 18:00 |  |  | Installed the weld on 13-5/8” casing bowl welded same |  |  |  |  |  | 3 deg |  | ° at |  | 471 |  |  | m |  |  | Barite |  |  |  |  |  |  |
|  |  | 18:00 |  |  |  | Rigged up the BOP trolley guide the installed the DSA- |  |  |  |  |  | 2 deg |  | ° at |  | 546 |  |  | m |  |  | Bulk Barite |  |  |  |  |  |  |
|  |  |  | 24:00 |  |  | Mud cross-with kill and choke valves and BOP |  |  |  |  |  |  |  | ° at |  |  |  |  | m |  |  | PHPA/ KCL |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | ° at |  |  |  |  | m |  |  | Caustic Soda |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | # PUMP 1 |  |  |  |  |  |  |  |  |  | # PUMP 2 |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | Liner |  |  |  | 108 |  |  | mm |  |  | Liner |  |  | 108 |  | mm |  |
|  |  |  |  |  |  |  |  |  |  |  |  | Pressure |  |  |  |  |  |  | kPa |  |  | Pressure |  |  |  |  | KPa |  |
|  |  |  |  |  |  |  |  |  |  |  |  | A.V. DP |  |  |  |  |  |  | m/min |  |  | A.V. DP |  |  |  |  | m/min |  |
|  |  |  |  |  |  |  |  |  |  |  |  | A.V. DC |  |  |  |  |  |  | m/min |  |  | A.V. DC |  |  |  |  | m/min |  |
|  |  |  |  |  |  |  |  |  |  |  |  | SPM |  |  |  |  |  |  |  |  |  | SPM |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | LPM |  |  |  |  |  |  |  |  |  | LPM |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | # CEMENT DATA |  |  |  |  |  |  |  |  |  | # LAST CASING |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | Sacks Halliburton |  |  |  |  |  |  |  |  |  | Size |  | 340 |  |  | mm |  |
|  |  |  |  |  |  |  |  |  |  |  |  | Class Bulk |  |  |  |  |  |  |  |  |  | Weight |  | 81 |  |  | Kg/m |  |
|  |  |  |  |  |  |  |  |  |  |  |  | % |  |  |  |  |  |  |  |  |  | Grade |  | K-55 |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | % |  |  |  |  |  |  |  |  |  | Connection |  | Buttress |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | % |  |  |  |  |  |  |  |  |  | Joints |  | 38 |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | % |  |  |  |  |  |  |  |  |  | Length |  | 420.00 m RKB |  |  |  |  |
|  |  | Days since | LTA |  |  |  |  |  |  |  |  | Av. Wt |  |  |  |  |  |  |  |  |  | Shoe |  | 286.00 m from RKB |  |  | m |  |

,66