DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 23, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 218 | 363 |
| --- | --- | --- |
| CAMERON | 1683 | 1683 |
| HALLIBURTON | 3470 | 3470 |
| SCHLUMBERGER | 2412 | 2412 |
| ISDL | 218 | 647 |
| ISS | 206 | 2357 |

Well: HLA_A2A

Rig/Contractor: 	Rig 453	Report Date: December 23, 2006

Supervisor:	Bareswill, J R (Dicky)

Steel, George A

| AFE Number: AFE Number: | 40000466 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 4.33 | AFE Cost/Days: | $1,967,822 |
| Daily Cost: | $211,719 |  |  |
| Total Cost: | $846,564 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2A |
| --- | --- |
| Management Summary: | PTSM’s. N/u Bops, replace saver sub, commission Koomey, remotes, Bops, removge BPV, M/u THRT, landing jt for tbg hgr. R/u HES w/l, tested lubricator to 300/3000 psi against FOBV. Sheared POP with 1700 psi, established well drink rate at 300 bbl/hr, pumped 35 bbls XCD/baracarb pill, did not stop drink rate. HES pulled RN plug at 2216mWLM. Pooh with end of tools at 1117mWLM, worked jars 5-6 times to move RN tool thru R nipple, w/l broke. Pooh-ordered fishing tool box from Mackerel platform. R/u for fish job at 0430 hrs. |
| Current: | R/u for W/L fishing job |
| Planned: | Fish for w/l tools |