DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 29, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 224 | 363 |
| --- | --- | --- |
| CAMERON | 1683 | 1683 |
| HALLIBURTON | 3470 | 3470 |
| SCHLUMBERGER | 2412 | 2412 |
| ISDL | 224 | 647 |
| ISS | 212 | 2357 |

Well: HLA_A2A

Rig/Contractor: 	Rig 453	Report Date: December 29, 2006

Supervisor:	Bareswill, J R (Dicky)

Steel, George A

| AFE Number: AFE Number: | 40000466 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 10.33 | AFE Cost/Days: | $3,247,862 |
| Daily Cost: | $202,655 |  |  |
| Total Cost: | $2,111,873 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2A |
| --- | --- |
| Management Summary: | Pooh with 4" dp, L/d 2 3/8" tbg. RIH with 4" dp to 770m, pumped down HES Cement Support tool to 770m, P/u to 769m, set cement plug, Reversed out until seawater returns were clean, P/u to 690m, circ.down pipe, Pooh with 4" dp, N/d Bops. |
| Current: | N//D Bops |
| Planned: | Remove Tbg Head, tie 7 5/8" casing slips, install 7 5/8" casing rams, test Bops. |