DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS JANUARY 19, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| ISDL RIG 453 | 245 | 363 |
| --- | --- | --- |
| ISDL RIG 175 | 168 | 168 |
| CAMERON | 1720 | 1720 |
| HALLIBURTON | 3524 | 3524 |
| SCHLUMBERGER | 2429 | 2429 |
| ISS | 237 | 2357 |

Well: HLA_A2B

Rig/Contractor: 	Rig 453	Report Date: January 19, 2007

Supervisor:	Stead, Cory

Steel, George A

| AFE Number: AFE Number: | L0501G207 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 19 | AFE Cost/Days: | $5,677,031 |
| Daily Cost: | $304,911 |  |  |
| Total Cost: | $4,738,570 | Planned MD/TVD: | 3,299.00/3,058.68 |
| Casing Size: |  | Actual MD/TVD: | 3,347.00/2,450.59 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2B |
| --- | --- |
| Management Summary: | RIH w/ 7" casing scraper from 232m to 3314m & tag. Circulate well to ISW. POOH from 3314m to 232m. POOH & L/out HWDP. Service rig. Held BOP drills. |
| Current: | L/out scraper BHA. |
| Planned: | Pull wear bushing & flush wellhead. R/U & run 2-7/8" tandem completion. |