DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS JANUARY 11, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 236 | 363 |
| --- | --- | --- |
| CAMERON | 1688 | 1688 |
| HALLIBURTON | 3475 | 3475 |
| SCHLUMBERGER | 2417 | 2417 |
| ISDL | 236 | 647 |
| ISS | 224 | 2357 |

Well: HLA_A2B

Rig/Contractor: 	Rig 453	Report Date: January 11, 2007

Supervisor:	Davis, Brian

Stead, Cory

| AFE Number: AFE Number: | L0501G207 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 11.00 | AFE Cost/Days: | $5,677,031 |
| Daily Cost: | $276,482 |  |  |
| Total Cost: | $2,543,546 | Planned MD/TVD: | 3,299.00/3,058.68 |
| Casing Size: |  | Actual MD/TVD: | 3,197.00/2,365.12 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2B |
| --- | --- |
| Management Summary: | Drill, steer & survey 8½" hole from 3042m to 3197m. Held BOP drills. |
| Current: | Drlg 8.5" hole at 3197m |
| Planned: | Cont.Drlg 8.5" hole to TD at 3197m. B/ream to shoe. POOH & L/out BHA. M/U cleanout BHA & RIH. Wiper trip. |