DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS JANUARY 9, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 234 | 363 |
| --- | --- | --- |
| CAMERON | 1688 | 1688 |
| HALLIBURTON | 3475 | 3475 |
| SCHLUMBERGER | 2417 | 2417 |
| ISDL | 234 | 647 |
| ISS | 222 | 2357 |

Well: HLA_A2B

Rig/Contractor: 	Rig 453	Report Date: January 9, 2007

Supervisor:	Davis, Brian

Stead, Cory

| AFE Number: AFE Number: | L0501G207 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 9.00 | AFE Cost/Days: | $5,677,031 |
| Daily Cost: | $229,732 |  |  |
| Total Cost: | $2,031,892 | Planned MD/TVD: | 3,299.00/3,058.68 |
| Casing Size: |  | Actual MD/TVD: | 2,930.00/2,188.91 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2B |
| --- | --- |
| Management Summary: | POOH to BHA laying out 4" drill pipe. POOH & rack/Lout BHA #1. Function BOP's. M/U BHA #2 & RIH to 219m. P/U & rack 5" drill pipe. Held BOP drills. |
| Current: | P/U & racking 5" drill pipe. |
| Planned: | RIH to shoe. Change TDS saver sub. RIH to 2900m & drill ahead to TD. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS JANUARY 10, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 235 | 363 |
| --- | --- | --- |
| CAMERON | 1688 | 1688 |
| HALLIBURTON | 3475 | 3475 |
| SCHLUMBERGER | 2417 | 2417 |
| ISDL | 235 | 647 |
| ISS | 223 | 2357 |

Well: HLA_A2B

Rig/Contractor: 	Rig 453	Report Date: January 10, 2007

Supervisor:	Davis, Brian

Stead, Cory

| AFE Number: AFE Number: | L0501G207 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 10.00 | AFE Cost/Days: | $5,677,031 |
| Daily Cost: | $235,172 |  |  |
| Total Cost: | $2,267,064 | Planned MD/TVD: | 3,299.00/3,058.68 |
| Casing Size: |  | Actual MD/TVD: | 3,042.00/2,266.52 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2B |
| --- | --- |
| Management Summary: | Continue P/U & racking 5" drill pipe. RIH to 629m. Change out TDS saver sub & service rig. Stage in the hole to 2841m. Precautionary wash & ream to 2930m. Drill from 2930m to 3042m. Held BOP drills. |
| Current: | Drlg 8.5" hole at 3042m |
| Planned: | Cont.Drlg 8.5" hole to TD at 3299m. |