DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 31, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 226 | 363 |
| --- | --- | --- |
| CAMERON | 1683 | 1683 |
| HALLIBURTON | 3470 | 3470 |
| SCHLUMBERGER | 2412 | 2412 |
| ISDL | 226 | 647 |
| ISS | 214 | 2357 |

Well: HLA_A4

Rig/Contractor: 	Rig 453	Report Date: December 31, 2006

Supervisor:	Bareswill, J R (Dicky)

Davis, Brian

| AFE Number: AFE Number: | 40000466 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 12.33 | AFE Cost/Days: | $3,247,862 |
| Daily Cost: | $200,535 |  |  |
| Total Cost: | $2,533,222 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2A |
| --- | --- |
| Management Summary: | Laid out 7/5/8” Casing. (NORM Clear) Laid out WFD and Baker tools. Jetted wellhead & ran wear bushing. Serviced Far Scandia. Ran in hole with 4” DP. Circulated the hole clean. Set 70 bbl/16.5 ppg cement kickoff plug. Reversed out estimated 15 bbls of cement and 2 pieces of control one protectors, Wash wellhead/bops, flushed choke/kill lines, RIH-p/u 5” dp, rig service, continue RIH with 4” dp. Tagged TOC at 601m, tested cmt plug and 10.75” casing to 1000 psi, good test. Displaced seawater with drilling fluid, Pooh with 4” dp. |
| Current: | Pooh with 4” dp. |
| Planned: | P/u 5” 4” dp weather permitting or change rams and Bop test. |