DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS JANUARY 1, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 227 | 363 |
| --- | --- | --- |
| CAMERON | 1683 | 1683 |
| HALLIBURTON | 3470 | 3470 |
| SCHLUMBERGER | 2412 | 2412 |
| ISDL | 227 | 647 |
| ISS | 215 | 2357 |

Well: HLA_A4

Rig/Contractor: 	Rig 453	Report Date: January 1, 2007

Supervisor:	Bareswill, J R (Dicky)

Davis, Brian

| AFE Number: AFE Number: | 40000466 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 13.33 | AFE Cost/Days: | $3,247,862 |
| Daily Cost: | $200,535 |  |  |
| Total Cost: | $2,533,222 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2A |
| --- | --- |
| Management Summary: | P/u and racked back 4”/5” dp. Held Safety Stand Down for day shift. Continued mixing new mud system. Recovered wear bushing. Completed welding A-23 conductor wellhead. Changed rams. Conducted Safety Stand Down with night crew. Made up test plug, pressure tested Bops to 300/3000 psi. |
| Current: | Testing Bops. |
| Planned: | M/U 8.5” BHA. |