DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS JANUARY 2, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 228 | 363 |
| --- | --- | --- |
| CAMERON | 1683 | 1683 |
| HALLIBURTON | 3470 | 3470 |
| SCHLUMBERGER | 2412 | 2412 |
| ISDL | 228 | 647 |
| ISS | 216 | 2357 |

Well: HLA_A4

Rig/Contractor: 	Rig 453	Report Date: January 2, 2007

Supervisor:	Bareswill, J R (Dicky)

Davis, Brian

| AFE Number: AFE Number: | 40000466 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 14.33 | AFE Cost/Days: | $3,247,862 |
| Daily Cost: | $198,321 |  |  |
| Total Cost: | $2,932,076 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2A |
| --- | --- |
| Management Summary: | Completed BOP Test. Ran Wear Bushing. Conducted BCFT. Made up & shallow tested 8 ½” steerable BHA. Ran in the hole to 501m. Slipped & cut drilling line, serviced rig. Held Power Choke & H2S drills with both crews. RIH to TOC at 601m, drill hard cmt to 650m, sliding for sidetrack (time drilling from 650m-662m.) |
| Current: | Sliding for Sidetrack. |
| Planned: | Run PIT. |