DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 18, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 261 | 363 |
| --- | --- | --- |
| CAMERON | 5513 | 5527 |
| HALLIBURTON | 3335 | 3334 |
| SCHLUMBERGER | 2115 | 2114 |
| ISDL | 261 | 647 |
| ISS | 50 | 2352 |

Well: WKF_W27A

Rig/Contractor: 	Rig 453	Report Date: July 18, 2006

Supervisor:.	Campbell, Glenn R.

Stead, Cory

| AFE Number: | L0501G657 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 2.5 | AFE Cost/Days: | $5,800,000.00 |
| Daily Cost: | $197,436 |  |  |
| Total Cost: | $444,543 | Planned MD/TVD: | 3093.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 895.00/797.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W27A |
| --- | --- |
| Management Summary: | Complete R/u on W-27A. N/dn Abandonment Flange. N/U HP riser, BOP's, bell nipple & flowline. Shell test riser & BOP's. Test casing. M/U BHA & RIH to TOC at 818m. Drill cement from 818m to 870m. Held power choke & trip drills. |
| Current: | Drilling cement at 870m. |
| Planned: | Drill cement to shoe. Time drill & kick off. Perform PIT. Drill ahead. |