DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 31, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 272 | 363 |
| --- | --- | --- |
| CAMERON | 5524 | 5533 |
| HALLIBURTON | 3346 | 3345 |
| SCHLUMBERGER | 2126 | 2125 |
| ISDL | 272 | 647 |
| ISS | 60 | 2358 |

Well: WKF_W27A

Rig/Contractor: 	Rig 453	Report Date: July 29, 2006

Supervisor:	Basset, Anthony A

Steel, George A

| AFE Number: | L0501G657 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 13.5 | AFE Cost/Days: | $5,800,000 |
| Daily Cost: | $489,705 |  |  |
| Total Cost: | 2,957,169 | Planned MD/TVD: | 3093.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 3095.00/2366.19 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W27A |
| --- | --- |
| Management Summary: | Land 7" casing @ 3090m. Circulate well clean, m/up cmt head & cement casing as per program. WOC. Set casing slips in 135 klbs tension, rough cut casing, n/down BOP, dress csg stub. Trip drill. |
| Current: | L/out riser. |
| Planned: | Install tbg spool, n/up BOP, shell test, r/up SCH & perforate well. |

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 273 | 363 |
| --- | --- | --- |
| CAMERON | 5525 | 5533 |
| HALLIBURTON | 3347 | 3346 |
| SCHLUMBERGER | 2127 | 2126 |
| ISDL | 273 | 647 |
| ISS | 61 | 2358 |

Well: WKF_W27A

Rig/Contractor: 	Rig 453	Report Date: July 30, 2006

Supervisor:	Basset, Anthony A

Steel, George A

| AFE Number: | L0501G657 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 14.5 | AFE Cost/Days: | $5,800,000 |
| Daily Cost: | $123,746 |  |  |
| Total Cost: | $3,080,915 | Planned MD/TVD: | 3093.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 3095.00/2366.19 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W27A |
| --- | --- |
| Management Summary: | Dress csg stub & install tbg spool. P/test same to 300/3000psi. Complete BOP ram change, n/up BOP & shell test to 300/3000psi, OK. P/test casing 3000psi/15mins with 4.25 bbls, solid, bleed back 4.25 bbls. Install w/bushing |
| Current: | See completion report |
| Planned: | See completion report |

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 273 | 363 |
| --- | --- | --- |
| CAMERON | 5525 | 5533 |
| HALLIBURTON | 3347 | 3346 |
| SCHLUMBERGER | 2127 | 2126 |
| ISDL | 273 | 647 |
| ISS | 61 | 2358 |

Well: WKF_W27A

Rig/Contractor: 	Rig 453	Report Date: July 30, 2006

Supervisor:	Basset, Anthony A

Steel, George A

| AFE Number: | L0501G657 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | .8 | AFE Cost/Days: | $5,800,000 |
| Daily Cost: | $109,212 |  |  |
| Total Cost: | $3,190,127 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: | 3063.98 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W27A - Completion |
| --- | --- |
| Management Summary: | R/up Sch unit, run gauge ring to hold up @ 3020m. M/up maxr gun & run same in . Correlate & get on depth. Set maxr, POOH. R/down Sch. R/up WFD tong & equipment. RIH 3½" completion to 306m. |
| Current: | Running 3½" completion @ 306m. |
| Planned: | Complete running completion, n/down BOP, n/up tree. |

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 274 | 363 |
| --- | --- | --- |
| CAMERON | 5527 | 5533 |
| HALLIBURTON | 3349 | 3348 |
| SCHLUMBERGER | 2129 | 2128 |
| ISDL | 274 | 647 |
| ISS | 62 | 2358 |

Well: WKF_W27A

Rig/Contractor: 	Rig 453	Report Date: July 31, 2006

Supervisor:	Basset, Anthony A

Steel, George A

| AFE Number: | L0501G657 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 14.5 | AFE Cost/Days: | $5,800,000 |
| Daily Cost: | $291,960 |  |  |
| Total Cost: | $3,482,087 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: | 3063.98 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W27A - Completion |
| --- | --- |
| Management Summary: | M/up & RIH 3½" Vam Top completion as per HES instructions. Landout completion, engage lock ring & p/test hanger seals. Function & p/test TR-SSSV to 500psi, OK. BOP drills. |
| Current: | R/up w/line. |
| Planned: | Set packer, n/down BOP & n/up tree. Release rig. |