DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS August 01, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 275 | 363 |
| --- | --- | --- |
| CAMERON | 5528 | 5533 |
| HALLIBURTON | 3350 | 3349 |
| SCHLUMBERGER | 2130 | 2129 |
| ISDL | 275 | 647 |
| ISS | 63 | 2358 |

Well: WKF_W27A

Rig/Contractor: 	Rig 453	Report Date: August 01, 2006

Supervisor:	Basset, Anthony A

Steel, George A

| AFE Number: | L0501G657 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 2.8 | AFE Cost/Days: | $5,800,000 |
| Daily Cost: | $500,556 |  |  |
| Total Cost: | $3,982,643 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: | 3063.98 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W27A - Completion |
| --- | --- |
| Management Summary: | R/up w/line, RIH & set N-test tool, pressure tbg to 4000psi & set 7" AHC packer. POOH N-test tool, r/down w/line. Install BPV, n/down BOP's. N/up tree & p/test same, remove BPV & replace deck grating. Rig released. |
| Current: | See WKF W-08 report. |
| Planned: | See WKF W-08 report. |