DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 25, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 268 | 363 |
| --- | --- | --- |
| CAMERON | 5520 | 5530 |
| HALLIBURTON | 3342 | 3341 |
| SCHLUMBERGER | 2122 | 2121 |
| ISDL | 268 | 647 |
| ISS | 57 | 2355 |

Well: WKF_W27A

Rig/Contractor: 	Rig 453	Report Date: July 25, 2006

Supervisor:.	Davis, Brian

Stead, Cory

| AFE Number: | L0501G657 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 9.5 | AFE Cost/Days: | $5,800,000 |
| Daily Cost: | $218,960 |  |  |
| Total Cost: | $1,900,439 | Planned MD/TVD: | 3093.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 3095.00/2366.19 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W27A |
| --- | --- |
| Management Summary: | Drilled to TD 3095m. Circ hole clean. Wiper trip to TOL. Circ hole clean. POH to shoe. Service rig. Install & calibrate Precision depth encoder. M/U PES logging toolstring & logging BHA. Locate ogging toolstring in garage. RIH to 124m. Trip |
| Current: | RIH w/ PES Logging BHA at 124m. |
| Planned: | RIH w/ logging BHA to TD. Deploy logging toolstring & Log OOH. |