DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 20, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 263 | 363 |
| --- | --- | --- |
| CAMERON | 5515 | 5529 |
| HALLIBURTON | 3337 | 3336 |
| SCHLUMBERGER | 2117 | 2116 |
| ISDL | 263 | 647 |
| ISS | 52 | 2354 |

Well: WKF_W27A

Rig/Contractor: 	Rig 453	Report Date: July 20, 2006

Supervisor:.	Campbell, Glenn R.

Stead, Cory

| AFE Number: | L0501G657 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 4.5 | AFE Cost/Days: | $5,800,000.00 |
| Daily Cost: | $210,766 |  |  |
| Total Cost: | $873,295 | Planned MD/TVD: | 3093.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 895.00/797.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W27A |
| --- | --- |
| Management Summary: | Drill/slide/survey 8½" hole from 1357m to 1917m. Held Pit Drills. |
| Current: | Drill/slide/survey 8½" hole at 1917m. |
| Planned: | Drill/slide/survey 8½" hole as per program. |