DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 21, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 264 | 363 |
| --- | --- | --- |
| CAMERON | 5516 | 5530 |
| HALLIBURTON | 3338 | 3337 |
| SCHLUMBERGER | 21178 | 2117 |
| ISDL | 264 | 647 |
| ISS | 53 | 2355 |

Well: WKF_W27A

Rig/Contractor: 	Rig 453	Report Date: July 21, 2006

Supervisor:.	Davis, Brian

Stead, Cory

| AFE Number: | L0501G657 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 5.5 | AFE Cost/Days: | $5,800,000 |
| Daily Cost: | $217,745 |  |  |
| Total Cost: | $1,091,040 | Planned MD/TVD: | 3093.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 895.00/797.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W27A |
| --- | --- |
| Management Summary: | Drill/slide/survey 8½" hole from 1917m to 2415m. Held Pit Drills. |
| Current: | Drill/slide/survey 8½" hole at 2415m. |
| Planned: | Drill/slide/survey 8½" hole as per program. |