DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 26, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 269 | 363 |
| --- | --- | --- |
| CAMERON | 5521 | 5531 |
| HALLIBURTON | 3343 | 3342 |
| SCHLUMBERGER | 2123 | 2122 |
| ISDL | 269 | 647 |
| ISS | 58 | 2356 |

Well: WKF_W27A

Rig/Contractor: 	Rig 453	Report Date: July 26, 2006

Supervisor:.	Davis, Brian

Stead, Cory

| AFE Number: | L0501G657 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 10.5 | AFE Cost/Days: | $5,800,000 |
| Daily Cost: | $177,124 |  |  |
| Total Cost: | $2,077,563 | Planned MD/TVD: | 3093.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 3095.00/2366.19 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W27A |
| --- | --- |
| Management Summary: | RIH w/ logging BHA to 3093m. P/U to 3036m & deploy logging tools. Log OOH from 3090m to 2815m. POOH to 1270m. Log OOH to 1045m. POOH to surface. L/out logging toolstring & logging BHA. Held Trip Drills. |
| Current: | L/out 8½" steerable BHA. |
| Planned: | M/U cleanout BHA & RIH to TD. Wiper trip. POOH. R/U & run 7" casing. |