DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 27, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 270 | 363 |
| --- | --- | --- |
| CAMERON | 5522 | 5532 |
| HALLIBURTON | 3344 | 3343 |
| SCHLUMBERGER | 2124 | 2123 |
| ISDL | 270 | 647 |
| ISS | 59 | 2357 |

Well: WKF_W27A

Rig/Contractor: 	Rig 453	Report Date: July 27, 2006

Supervisor:.	Davis, Brian

Stead, Cory

| AFE Number: | L0501G657 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 11.5 | AFE Cost/Days: | $5,800,000 |
| Daily Cost: | $183,319 |  |  |
| Total Cost: | $2,260,882 | Planned MD/TVD: | 3093.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 3095.00/2366.19 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W27A |
| --- | --- |
| Management Summary: | L/dn steerable & P/up rotary BHA. BCFT. RIH to TD @ 3095m. Circulated @ 887m & 1740m. Pump Super Sweep & circulate hole clean. POOH from 3095m to 877m. Rig service. POOH to 169m. C/out MPR's to 4½" x 7" VBR's. Held Trip Drills. |
| Current: | C/out MPR's to 4½" x 7" VBR's. |
| Planned: | POOH & rack cleanout BHA. Shell test BOP's. R/U & run 7" casing. |