DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 28, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 271 | 363 |
| --- | --- | --- |
| CAMERON | 5523 | 5533 |
| HALLIBURTON | 3345 | 3344 |
| SCHLUMBERGER | 2125 | 2124 |
| ISDL | 271 | 647 |
| ISS | 60 | 2358 |

Well: WKF_W27A

Rig/Contractor: 	Rig 453	Report Date: July 28, 2006

Supervisor:	Basset, Anthony A

Steel, George A

| AFE Number: | L0501G657 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 12.5 | AFE Cost/Days: | $5,800,000 |
| Daily Cost: | $173,783 |  |  |
| Total Cost: | $2,434,665 | Planned MD/TVD: | 3093.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 3095.00/2366.19 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W27A |
| --- | --- |
| Management Summary: | Change rams, L/out cleanout BHA. Jet stack & shell test BOP. R/up WFD 7" casing equipment. M/up 7" shoe track & begin RIH 7" casing as per program. Casing held up @ 2560m. Circulate well clean. Trip drills. |
| Current: | Circulating casing @ hold up depth of 2560m. |
| Planned: | Complete running casing & cement same. |