DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 14, 2006

| RIG 453 | 209 | 363 |
| --- | --- | --- |
| CAMERON | 1679 | 1679 |
| HALLIBURTON | 3466 | 3466 |
| SCHLUMBERGER | 2408 | 2408 |
| ISDL | 209 | 647 |
| ISS | 197 | 2357 |

Well: HLA_A23

Rig/Contractor: 	Rig 453	Report Date: December 14, 2006

Supervisor:	Bennett, James M

Steel, George A

| AFE Number: | L0501G205 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 1.0 | AFE Cost/Days: | $1,500,000 |
| Daily Cost: | $165,455 |  |  |
| Total Cost: | $165,455 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A23 |
| --- | --- |
| Management Summary: | PTSM's. M/up magnet BHA and RIH to bottom( 171m). POOH and lay out same. M/up cleanout BHA and RIH to bottom. Drill from 171m to 183m. Pump 10 Bbl sweeps as required. Spot Hi-vis pill in open hole section and POOH to surface. Make up baker cement head and lay down same. Rig up and run 16" casing. |
| Current: | RIH w/ 16" casing. |
| Planned: | Cement 16" casing. |