DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 03, 2006

| RIG 453 | 168 | 363 |
| --- | --- | --- |
| CAMERON | 1643 | 1643 |
| HALLIBURTON | 3430 | 3430 |
| SCHLUMBERGER | 2372 | 2372 |
| ISDL | 168 | 647 |
| ISS | 157 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 03, 2006

Supervisor:	George, Steel

Glenn Campbell

J.R. Bareswill

| AFE Number: | L0501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 2 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $169,129 |  |  |
| Total Cost: | $338,773 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | Carry out hazard hunts & pre-tour toolbox meetings. Service work boat. Backload 3rd party equipment. Continue with rig down operations. Remove rig pumps from beneath pipe deck & preparing same for backloading. Rig down torque beam and TDS. Clean and prepare same for backloading. Prepare mast for scoping down. |
| Current: | Rig down and prepare to scope down the mast. |
| Planned: | cope down the mast and ship to host platform. |