DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 09, 2006

| RIG 453 | 204 | 363 |
| --- | --- | --- |
| CAMERON | 1676 | 1676 |
| HALLIBURTON | 3463 | 3463 |
| SCHLUMBERGER | 2405 | 2405 |
| ISDL | 204 | 647 |
| ISS | 192 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: December 09, 2006

Supervisor:	Bennett, James M

Davis, Brian

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 38.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $6,418,284 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Continue to dress rig floor. Continue general rig up operations. Service work boat. Assist Electrician install cables & rig services. Continue to erect scaffolding. Housekeeping. |
| Current: | Scaffolding, housekeeping, commision airlift. |
| Planned: | Complete precommissioning checks and general rig up operations. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 10, 2006

| RIG 453 | 205 | 363 |
| --- | --- | --- |
| CAMERON | 1677 | 1677 |
| HALLIBURTON | 3464 | 3464 |
| SCHLUMBERGER | 2406 | 2406 |
| ISDL | 205 | 647 |
| ISS | 193 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: December 10, 2006

Supervisor:	Bennett, James M

Davis, Brian

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 39.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $6,581,350 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Continue to dress rig floor. Continue general rig up operations. Work through DNV Checklist and rig commissioning package. Continue to erect scaffolding. Assist Electrician install cables & rig services. Prepare pipe deck for casing. Commission Airlift system. Unable to service work boat due to sea state. Periodical shut down of the crane due to 40+ knot wind. |
| Current: | Scaffolding, prepare deck for boat. |
| Planned: | Continue general rig up operations. Service boat. Complete precommissioning checks. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 11, 2006

| RIG 453 | 206 | 363 |
| --- | --- | --- |
| CAMERON | 1678 | 1678 |
| HALLIBURTON | 3465 | 3465 |
| SCHLUMBERGER | 2407 | 2407 |
| ISDL | 206 | 647 |
| ISS | 194 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: December 11, 2006

Supervisor:	Bennett, James M

Davis, Brian

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 40.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $6,744,416 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Service "Far Scandia". Assist Electrician install cables & rig services. Prepare pipe deck for casing. Continue to work through DNV commissioning list. Skid rig to slot 23. Secure rig and reinstate stairs and walkways.. Continue with scaffolding . Load casing / tubulars from Lady Kari - Ann. |
| Current: | Service Kari - Ann. Scaffolding |
| Planned: | Serice boat. General rig up. commissioning checks. |