DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 14, 2006

| RIG 453 | 179 | 363 |
| --- | --- | --- |
| CAMERON | 1654 | 1654 |
| HALLIBURTON | 3441 | 3441 |
| SCHLUMBERGER | 2383 | 2383 |
| ISDL | 179 | 647 |
| ISS | 168 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 14, 2006

Supervisor:	Bennett, James

Davis, Brian

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 13.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $2,133,039 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | HLA:- Held pre tour tool box meetings & hazard hunts. Rig down on WKF. Rig up on HLA. Positioned & secured strong backs. Installed walkways & cable trays. Installed generator air intakes. Run cables to SCR. Continued to rig up base/active tanks. Crane in use by construction for 0.75 hrs. Prepare decks for Boat #4. WOW. Crane shutdown due to 50+ knot wind. Continue to run cables and rig up where possible. Held weekly safety meeting. Prepare to unload Work boat. Continue rig up spooling in sub-base. |
| Current: | Rigging up on HLA. |
| Planned: | Move & Rig up on HLA. |